| Workpackage number : | 1 | Start date or starting event: | Month 1 |
| --- | --- | --- | --- |
| Participant number: | 1 |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |

Objectives Analysis of the State of the Art and Development of Concepts (Phase I) Work Area A: Task 1.1: Definition of content to be provided Task 1.2: Development of a documentation and digitization plan for content creation and management Work Area B: Task 1.3: Identification of standards to be used Task 1.4: Development of the System Specifications Work Area C: Task 1.5: Development of the Legal Framework and Partnership Model Task 1.6: Definition of supported Business Functions Task 1.7: Identification of Market (Segments) and User Groups

Description of work Work Area A: Task 1.1: Analysis of collections and items located in libraries, museums, archives, research centres, etc in a participating region. Task 1.2: Development of a documentation and digitization plan based on sound methods and standards, following best practice models. Work Area B: Task 1.3: Review of existing standards and methods relevant to REGNET Task 1.4: Definition of the Functional Requirements; development of the REGNET- Architectural Design; identification of Software Components; detailed System Design; definition of hardware, system, and network requirements; identification of tools. Work Area C: Task 1.5: Development of a legal framework; development of Partnership Models; (stakeholders at regional, national, and international levels, service providers); development of a "Virtual Enterprise Concept" Task 1.6: Analysis of existing and required business processes and business functions (including supply chains); development of a business modell regarding the marketing and procurement of digital goods with reference to following market segments: Education (Cultural) Tourism Science and Research Recreational Economics Administration (Multimedia) SMEs & Industries Arts Task 1.7: Collection of available market information according to the requirements Outlined in task 1.6.

Deliverables D1: Report: "Content Creation and Content Management" D2: Report: "The REGNET - System: Specifications and State of the Art" D3: Report: "REGNET - Enterprise Engineering and Market Analysis".

Milestones and expected result M1: Review of the Analysis of the State of the Art and Development of Concepts. It is expected that: the content providers have prepared their documentation plans and are ready for the preparation of contents the service providers and system integrators are ready to start the preparation of the necessary infrastructure in their organisations to run a trial service and are in the position to develop the system and the services. All partners agree to the legal framework which has to follow national and international laws; contacts have been established to potential partner organisations.