| Workpackage number : | 2 |  |  | Start date or starting event: |  |  |  | Month 7 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant number: |  | 1 |  |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |  |  |  |

Objectives Implementation of the System and Preparation of Services and Product Generation (Phase I) The REGNET Support System will be developed based mainly on Open Software products. It should be based on a common system architecture which enables porting to different platforms (UNIX, Windows, ...). The system should be configurable by the users (experts at different CH related sites (museums, archives, libraries, etc) which offer services (eg: search services, shopping facilities, cooperative work, etc) to their respective end users or users coming from other CH related sites. Work Area A: Task 2.1: Preparation of content and products Work Area B: Task 2.2: System Implementation Work Area C: Task 2.3: Settlement of the legal framework Task 2.4: Business process (re-) engineering Task 2.5: Market preparation

Description of work Work Area A: Task 2.1: Preparation of existing content and products; creation of new content and products; preparation of guidelines and handbooks. Work Area B: Task 2.2: System development; system tests and verification of system functions; Establishment of services, test of production and service processes Task 2.2.1: Subsystem-1 (Repository) Task 2.2.2: Subsystem-2 (Reference System) Task 2.2.3: Subsystem-3 (Knowledge Base) Task 2.2.4: Subsystem-4 (Data generation) Task 2.2.5: Subsystem-5 (Search System) Task 2.2.6: Subsystem-6 (e-Business) Task 2.2.7: Subsystem-7 (Electronic Product Catalogue) Task 2.2.8: Subsystem-8 (Production Process) Task 2.2.9: Subsystem-9 (Products and Services) Task 2.2.10: Generic Core System for all Subsystems Work Area C: Task 2.3: Sign of contracts and partnership agreements Task 2.4: Introduction or revision of business processes; (change management); training of REGNET-system administrators Task 2.5: Market engineering, preparation of advertising material (in electronic and printed form)

Deliverables D4: Status Report: "Available Content and Products" D5: The REGNET - System: "Code, User Documentation and Installation Manual" D6: Status Report and Guidelines: "System Services and Business Processes"

Milestones and expected result M2: Review of the implemented system and the preparatory work. It is expected that: - Content (catalogues) and products are ready - System is internally tested and running and services are available - All contracts and agreements have been signed; market activities have been started - REGNET system administrators are trained; The overall organisation and all business processes are documented - Responsibilities are clear