| Workpackage number : | 4 |  |  | Start date or starting event: |  |  |  | Month 16 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Participant number: |  | 1 |  |  |  |  |  |  |  |  |
| Person-months per participant: |  |  |  |  |  |  |  |  |  |  |

Objectives Demonstration (Phase II) The REGNET-System will be used in a trial services which constitutes with an initial testing phase (selected users) the REGNET-Demonstration part of the project. Task 4.1: Execution of the demonstration phase (trial service) Task 4.2: Refinement of system and services where apropriate and necessary Task 4.3: Analysis of the trial service

Description of work Task 4.1: Initialization of the service and maintenance; documentation of the system behaviour and performance; documentation of user responses Task 4.2: System modifications Task 4.3: Analysis of system behaviour and user responses, recommendation for the future service; development of a financial plan for regular operations

Deliverables D7: Technical Report: "REGNET System operation" D8: Report: "REGNET - Demonstration (Trial Service)" D9: Evaluation Report: "REGNET trial service and recommendations"

Milestones and expected result M4: End of trial service and Decision concerning the introduction of REGNET as regular service network It is expected that: - The trial service was successful: services and products have been used and purchased - Frequency of system usage is increasing - Income has been generated - The service can be operated on a regular basis and is based on a solid financial plan; - There will be income within short and medium (3 years maximum) period; - Demand will be raised for extension of the network (regional and service related); - REGNET will be established as an own legal entity or taken over by one ore more of the partner organisation(s); - The REGNET system itself can be sold.