REGNET-IST-2000-26336

Trimonthly Report

| Project acronym | REGNET | Contract nr. | IST-2000-26336 |
| --- | --- | --- | --- |
| Type and number | Trimonthly Report no. 02 |
| Covered period | From | YYYY-MM-DD | To | YYYY-MM-DD |
| Code name | RN_TR2v01_[partner acronym].doc | Version draft ( final ( |
| Date of issue | YYYY-MM-DD |
| Project Partner | Tel: Fax: Email: |
| Objective | Trimonthly Report |

Table of Contents

1	Identifications	2

2	Achievements	2

3	Effort	3

4	Deliverables Dates	3

5	Incidents	3

5.1	Issues	3

5.2	Red Flags	4

5.3	Deviations from Plan	4

5.4	Others	4

# Identifications

The list of active tasks in the reporting period, with the involved partners (the Task Leader in bold type) are detailed.

| Task | Task Description | Involved Partners | Start Date | End Date |
| --- | --- | --- | --- | --- |
| 2.1.1 | Cataloguing and Digitising | AIT ONB IMAC SUL LMG NRM KVA TARX MECH MUS SPAC ALI CC IAT GRAN ICCS | 2001-10-01 | 2002-03-31 |
| 2.1.2 | Thematic Content Production | AIT ONB IMAC SUL LMG NRM KVA TARX MECH MUS SPAC ALI CC IAT GRAN ICCS | 2001-10-01 | 2002-03-31 |
| 2.2.1 | System Implementation (Version 1) Node-1: Portal | AIT IMAC MOT SPAC ZEUS VALT | 2001-10-01 | 2002-03-31 |
| 2.2.2 | System Implementation (Version 1) Node-2: CH Data Management | AIT TARX SPAC CERT | 2001-10-01 | 2002-03-31 |
| 2.2.3 | System Implementation (Version 1) Node-3: e-Business Data Management | AIT IMAC MOT ZEUS VALT | 2001-10-01 | 2002-03-31 |
| 2.2.4 | System Implementation (Version 1) Node-4: Ontology Checker | AIT SI CERT | 2001-10-01 | 2002-03-31 |
| 2.2.5 | System Implementation (Version 1) Node-5: Electronic Publisher | SR SI | 2001-10-01 | 2002-03-31 |
| 2.2.6 | System Implementation (Version 1) Core System | ZEUS VALT | 2001-10-01 | 2002-03-31 |
| 2.2.7 | System Implementation (Version 1) Prototype Management | AIT VALT ZEUS | 2001-10-01 | 2002-03-31 |
| 2.3 | Set-up of the Legal Framework and Partnership Model | AIT IAT ICCS TINC | 2001-10-01 | 2002-03-31 |
| 2.4 | Business Process (Re-)engineering | AIT IMAC MUS ICCS VALT TINC | 2001-10-01 | 2002-03-31 |
| 2.5 | Market Preparation | IMAC ICCS TINC | 2001-10-01 | 2002-03-31 |
| 5.1 | Development of a Technology implementation plan (draft) | AIT MOT SPAC CC IAT ZEUS VALT TINC | 2001-04-01 | 2002-03-31 |
| 6.1 | Information Dissemination | AIT ONB SR IMAC SUL TARX MUS MOT SPAC CC IAT ICCS ZEUS VALT TINC | 2001-04-01 | 2003-03-31 |
| 7.1 | Project Management | AIT ONB SR IMAC SUL TARX MOT SPAC IAT ICCS ZEUS SI CERT VALT TINC | 2001-04-01 | 2003-03-31 |
| 7.2 | Quality Assurance | MOT | 2001-04-01 | 2003-03-31 |

# Achievements

Summarize the main achievements in the active tasks for the involved partners.

| Task | Achievements |
| --- | --- |
| 2.x | eg. Document x was finalized and ….. |

# Effort

| Period | YYYY-MM-DD – YYYY-MM-DD |
| --- | --- |

| Planned effort per active task (Person*Months) |
| --- |
| Partners | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Planned |

To be filled in by the partners involved

| Effort resources used for the reporting period (Person*Months) |
| --- |
| Partners | T2.1 | T2.2 | T2.3 | T2.4 | T2.5 | T5.1 | T6.1 | T7.1 | T7.2 | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Tx.y | Total |

To be filled in by the PM

| Cumulative Project effort in person-months |
| --- |
| Originally |  | Actually |
| Plan. | Cumul. | Period | Spent | Cumul. |

# Deliverables Dates

| Deliverables Code & Description | Originally planned | Current planned | Actual delivery | Partner Responsible |
| --- | --- | --- | --- | --- |

# Incidents

Summarise the mayor incidents if any in the reporting period.

## Issues

| Task | Issue description | Action Items |
| --- | --- | --- |
| Tx.y | Here describe the issues or problems that might affect achievements, delay activities, deliverables or milestones. | Corrective action envisaged by the project to overcome the issue. This includes the expected impact in terms of delays, quality and quantity of work. |

## Red Flags

| Task | Red Flag description | Recommended Solutions |
| --- | --- | --- |
| Tx.y | Here describe serious problems that cannot be addressed at the project level and require urgent attention from the Commission Services. | Describe possible solutions with pros and cons, and if possible recommend one of them. |

## Deviations from Plan

| Task | Deviation description | Recommended Solutions |
| --- | --- | --- |
| Tx.y | List any deviation from plan | Describe the action that will be taken: Which deliverables and Work packages are affected Why are deliverables not on schedule What is proposed Rationale for requested change. |

## Others

Report any item of interest, such as name or address changes, team changes, responsibilities reassignment, or other.