REGNET-IST-2000-26336

Task Brief

| WP Number and Title | WP 1 | Analysis of the State of the Art and Development of Concepts |
| --- | --- | --- |
| Task Number and Title | T 1.3 | Identification of standards to be used |
| Sub-Task Number and Title |  |  |
| Task Leader and Contact | IAT | <name@organisation> |
| Deliverable Number and Title | D 2 | Report: “The REGNET – System: Specification and State of the Art” |
| Interm. Report Number and Title | IR 1.3 | Identification of standards to be used (2001-05-31) |
| Start Date: | 2001.04.01 | End Date: | 2001.05.31 |
| Objectives: This task belongs to Work Area B: To enable the usage of low cost hardware and reuse of available components (either hard- and software) a study work will be done at the early beginning of the project. The standards to be investigated relate on one hand to the system development, on the other hand to the storage and exchange of cultural heritage related data. As a starting point the CIMI standards framework developed in the 90’s is still a good basis. Emerging standards in the field of meta data, data formats (logical/physical), and eBusiness will be of great interest. Important measures for later on decisions will be the availability of high quality tools. With respect to the publishing component, standards in the area of multimedia authoring, storyboards and multimedia document models including Zyx, HyTime, SMIL are of importance. |
| Description of Work: Review of existing standards and methods relevant to REGNET To review existing standards mainly desk research will be necessary. There is a lot of repositories even available in the internet and there are also many projects which have already done similar studies (e.g. COVAX) . The critical area for REGNET is the eBusiness and the workflow domain. There are already standards available but not settled like for example SGML/XML. These both areas should be carefully looked into. This task has to be done in close cooperation with other tasks like <T1.2,> T1.4 and T1.6. |
| Description of expected results: The standards as outlined in the Attachments of the Technical Annex (Page A-18) will be the starting point for analysis work related to following fields: Metadata Systems: Cross Domain Searching Bibliographic information objects Archival information object Audiovisual information object Museum information object Protocol Distributed Search and Retrieval Data Formats Extended Markup Language eBusiness Virtual Business RosettaNet CommerceNet BizTalk EbXML multimedia authoring, storyboards and multimedia document models Zyx, HyTime, SMIL, MPEG-7 |
| Methodology: Desk Work. |
| Partner | PM | Contact (email) | Obligation |
| IAT | 2 | <name@organisation> | Baseline for this chapter of Interim Report IR 1.3 Task Management and Contribution to IR 1.3 Identification of standards to be used |
| MOT | 1 | <name@organisation> | Contribution to IR 1.3 |
| SR | 1 | <name@organisation> | Contribution to IR 1.3 |
| VALT | 2 | <name@organisation> | Contribution to IR 1.3 |
| ZEUS | 1 | <name@organisation> | Contribution to IR 1.3 |
| Total Effort | 7 | Comment |  |