# REGNET-IST-2000-26336

Task Brief

| WP Number and Title | WP 1 | Analysis of the State of the Art and Development of Concepts |
| --- | --- | --- |
| Task Number and Title | T 1.4 | Development of the System Specifications: |
| Sub-Task Number and Title | T 1.4.1.2 | Node-1: Portal – Search System |
| Task Leader and Contact | MOT | roberto.cicci@motorola.com |
| Deliverable Number and Title | D 2 | Report: “The REGNET – System: Specification and State of the Art” |
| Interm. Report Number and Title | IR 1.4.1 | REGNET Node-1: Portal – Search System (2001-06-30) |
| Start Date: | 2001.05.02 | End Date: | 2001.09.30 |
| Version | Date | Log |
| 01 | 2001-06-05 | First Version from AIT |
| Objectives: The REGNET-Portal consits of 3 subsystems. Data Generation (Subsystem-4), Search System (Subsystem-5) and E-Business (Subsystem-6).The Search System will provide an consistent interface to repositories holding data in different formats. The Search System is the portal for the user to the cultural heritage data management system and it also supports the e-business subsystem in the portal with data from the e-business data management system. |
| Description of Work: As outlined in Task Brief to task 1.4.1 the search subsystem has interfaces to the portal (mainly the user interface) and to other REGNET nodes (REGNET- Cultural heritage data management system, REGNET - eBbusines Data Management, REGNET - Ontology Subsystem). The main helper node for the Search System is the Ontology Subsystem. It provides information about the repositories (e.g. availability, data-formats, … of databases), holds the XML Schemas (or DTD’s) of the available data and a thesaurus system to support users with their searches. The ‘Repositories’ node in the diagram above denotes all kind of data repositories (databases) containing the content providers data. Finally one Search System should be able to distribute requests to other REGNET Systems. Because REGNET as a whole is built up from regional nodes their will be a portal to each reagonal node including a Search System. Connections between these Search Systems will help to build this distributed system and may be used for load balancing search requests as well. Main tasks for this subtask are: Create use case diagrams for the Search System (coming from User Requirements). Define interfaces to all subsystems. Identify data and functionality needed from the Ontology Subsystem. Find (/develop) unique data format for the repositories (e.g. use Dublin Core). What kind of databases will be used, how is the data stored (format)? Specify a subset of XML Schemas for repositories to start the development. Be prepared for additional data formats (it must be easy to include additional data formats into the whole (Search) System). How is a special data format usually presented to the user? What presentations are possible for different clients? |
| Description of Sub-Component: Search System (node-1/subsystem-5): The Search Subsystems allows distribution of searches to different repositories and the merging of different result sets delivered by repository subsystems. It includes a subject gateway which directs queries in a domain or user profile specific way to repositories. Besides this query mechanism which is well known in the library/archive/museum world (Z39.50 based), this subsystem also provides the user with the possibility to distribute queries to product catalogues related to e-commerce systems (e.g. used by managing a museum store). Searches can be done on collection or item level. |
| Methodology: UML for Use Cases |
| Partner | PM | Contact (email) | Obligation |
| AIT | 0,4 | bogenspergerm@ait.co.at | Baseline for this sub-chapter of Interim Report IR 1.4.1 |
| MOT | 2 | roberto.cicci@motorola.com | Task Management and Contribution to IR 1.4.1 |
| VALT | 1 | jean-pierre.Lorre@toulouse.valtech.fr | Contribution to IR 1.4.1 |
| ZEUS | 0,5 | kgiotop@zeusnet.gr | Contribution to IR 1.4.1 |
| Total Effort | 3,9 | Comment |  |