REGNET-IST-2000-26336

Task Brief

| WP Number and Title |  |  | WP 1 | Analysis of the State of the Art and Development of Concepts |  |
| --- | --- | --- | --- | --- | --- |
| Task Number and Title |  |  | T 1.4 | Development of the System Specifications: |  |
| Sub-Task Number and Title |  |  | T 1.4.2.1 | Node-2: Cultural Heritage Data Management – Repository Management |  |
| Task Leader and Contact |  |  | SPAC | <name@organisation> |  |
| Deliverable Number and Title |  |  | D 2 | Report: “The REGNET – System: Specification and State of the Art” |  |
| Interm. Report Number and Title |  |  | IR 1.4.1 | REGNET Node-2: Cultural Heritage Data Management – Repository Management (2001-06-30) |  |
| Start Date: |  | 2001.05.02 |  | End Date: | 2001.09.30 |
| Objectives: |  |  |  |  |  |
| Description of Work: |  |  |  |  |  |
| Description of Sub-Component: Repository Management (node-2/subsystem-1): Repositories contain digital surrogates of 'primary' (real world) objects. A repository may be accompanied by a metadata data base within this subsystem which can be accessed by standard protocols (http, ISO-Z3950). Using conversion facilities data from legacy systems or not compliant with the REGNET meta data framework can be imported into the REGNET environment. |  |  |  |  |  |
| Methodology: |  |  |  |  |  |
| Partner | PM | Contact (email) |  | Obligation |  |
| - ONB | 1 | <name@organisation> |  | Contribution to IR 1.4.1 |  |
| - SPAC | 1 | <name@organisation> |  | Task Management and baseline for this sub-chapter of Interim Report IR 1.4.1 |  |
| - TARX | 3 | <name@organisation> |  | Contribution to IR 1.4.1 |  |
| Total Effort | 5 | Comment |  |  |  |