REGNET-IST-2000-26336

Task Brief

| WP Number and Title |  |  | WP 1 | Analysis of the State of the Art and Development of Concepts |  |
| --- | --- | --- | --- | --- | --- |
| Task Number and Title |  |  | T 1.4 | Development of the System Specifications: |  |
| Sub-Task Number and Title |  |  | T 1.4.3 | Node-3: eBusiness Data Management |  |
| Task Leader and Contact |  |  | ZEUS | kgiotop@zeusnet.gr |  |
| Deliverable Number and Title |  |  | D 2 | Report: “The REGNET – System: Specification and State of the Art” |  |
| Interm. Report Number and Title |  |  | IR 1.4.1 | REGNET Node-3: eBusiness Data Management (2001-06-30) |  |
| Start Date: |  | 2001.05.02 |  | End Date: | 2001.09.30 |
| Objectives: System specifications will be elaborated using state of the art and well proofed methods. The method used within REGNET are outlined in the annex. There will be five main – server side - components (REGNET-Portal, REGNET-Cultural Heritage Data Management, REGNET- eBusiness Data Management, REGNET-Ontology Checker, REGNET-Electronic Publisher) located on different nodes. This will imply a n–tier architecture with interoperable components like protocol gateways, (multi media) data management, data exchange facilities, etc. An outline of the methodologies used is given in the annex. Standard notations (e.g. UML) will be used as applicable. |  |  |  |  |  |
| Description of Work: Definition of the Functional Requirements; development of the REGNET- Architectural Design; identification of Software Components; detailed System Design; definition of hardware, system, and network requirements; identification of tools. The work carried out within this task is close to standard software development. For that reason the methodologies (ESA, UML) outlined in the annex are quite important. It is very important to collect user requirements, which reflect as much as possible the real needs so the functional requirements are based on solid ground. The transformation into use cases might be in the very beginning difficult. As basis the CIMI standard framework could act as reference. On the technical basis it should be considered that the REGNET technical infrastructure should be portable to different locations and by no means propriarity or dependent on a few vendors. But the system should be scalable so a high-qualified processing centre (e.g. multi media production) could evolve out of the REGNET generic structure. Furthermore, the eBusiness Data Management node will be described in detail by the two subsystems that is composed to. The Product Catalogue Management and the Procurement Delivery Invocation system. The above two subsystems define in great detail the functional requirements of the ebusiness data management and the interface requirements of the node with the rest of the REGNET system. The input of the node is referring to metadata and to the search requests by the user. The output of the node is reflecting the results of the queries and the provided services to the end user in the presentation layer. |  |  |  |  |  |
| Description of Component: REGNET- eBusiness Data Management (node-3) The ‘REGNET-eBusiness Data Management node’ facilitates the management of data related products and services. This node is connected to the procurement and delivery of goods and services provided by cultural organizations and consists of two components: - Product Catalogue Management (subsystem-7) - Procurement, Delivery Invocation (subsystem-9) |  |  |  |  |  |
| Methodology: The methodology that it will be used in the specific node is the following: - Definition and clarification of the use cases of the node. - Proper design and implementation of the interface of the node according to the specifications of the core system and the needs of the REGNET system. - Design of the functional requirements according to the needs of the specific use cases. - Design of the node architecture according to the general architecture proposal of the REGNET system. - Testing of the functional requirements with the use case scenarios. - Feedback to the earlier stages. - Finalisation and integration of the node to the rest of the REGNET system. |  |  |  |  |  |
| Partner | PM | Contact (email) |  | Obligation |  |
| - IMAC | 1 | <name@organisation> |  | Contribution to IR 1.4.1 |  |
| - MOT | 3 | <name@organisation> |  | Contribution to IR 1.4.1 |  |
| - VALT | 2 | <name@organisation> |  | Contribution to IR 1.4.1 |  |
| - ZEUS | 5 | kgiotop@zeusnet.gr |  | Baseline for this chapter of Interim Report IR 1.4.1 Task Management and Contribution to IR 1.4.1 eBusiness Data Management |  |
| Total Effort | 11 | Comment |  |  |  |