REGNET-IST-2000-26336

Task Brief

| WP Number and Title |  |  | WP 1 | Analysis of the State of the Art and Development of Concepts |  |
| --- | --- | --- | --- | --- | --- |
| Task Number and Title |  |  | T 1.4 | Development of the System Specifications: |  |
| Sub-Task Number and Title |  |  | T 1.4.6.1 | Core System - Architecture |  |
| Task Leader and Contact |  |  | VALT | <name@organisation> |  |
| Deliverable Number and Title |  |  | D 2 | Report: “The REGNET – System: Specification and State of the Art” |  |
| Interm. Report Number and Title |  |  | IR 1.4.1 | Core System - Architecture (2001-06-30) |  |
| Start Date: |  | 2001.05.02 |  | End Date: | 2001.09.30 |
| Objectives: |  |  |  |  |  |
| Description of Work: |  |  |  |  |  |
| Description of Component: REGNET – Core System – Architecture The REGNET Project is developing building blocks to set up a service infrastructure for organizations and users in the field of Cultural Heritage. These blocks (referred to as ‘nodes’ within the REGNET Architecture) which constitute the REGNET-System are supporting access to cultural & scientific information as well as to product & service information offered by different organizations. The REGNET-Node-Types: The REGNET-System consists of 5 different nodes which can be located on different Hardware/Software-Platform. These Nodes (‘building blocks’) are: - REGNET-Portal, - REGNET-Cultural Heritage Data Management, - REGNET-eBusiness Data Management, - REGNET-Ontology Checker, - REGNET-Electronic Publisher. These nodes host REGNET-components (‘subsystems’) which provide following functionalities: - Repository Management (subsystem-1); - Reference System Access (subsystem-2) - Knowledge Base Access (subsystem-3) - Data Generation (subsystem-4) - Search and Retrieval (subsystem-5) - E-Business (subsystem-6) - Product Catalogue Management (subsystem-7) - Electronic Publishing (subsystem-8) - Procurement Invocation (subsystem-9). |
| Methodology: |  |  |  |  |  |
| Partner | PM | Contact (email) |  | Obligation |  |
| - VALT | 3 | <name@organisation> |  | Baseline for this sub-chapter of Interim Report IR 1.4.1 |  |
| - ZEUS | 1 | <name@organisation> |  | Contribution to IR 1.4.1 |  |
| Total Effort | 4 | Comment |  |  |  |