REGNET-IST-2000-26336

Task Brief

| WP Number and Title | WP 1 | Analysis of the State of the Art and Development of Concepts |
| --- | --- | --- |
| Task Number and Title | T 1.4 | Development of the System Specifications: |
| Sub-Task Number and Title | T 1.4.6 | Core System |
| Task Leader and Contact | VALT | <name@organisation> |
| Deliverable Number and Title | D 2 | Report: “The REGNET – System: Specification and State of the Art” |
| Interm. Report Number and Title | IR 1.4.1 | Core System (2001-06-30) |
| Start Date: | 2001.05.02 | End Date: | 2001.09.30 |
| Objectives: System specifications will be elaborated using state of the art and well proofed methods. The method used within REGNET are outlined in the annex. There will be five main – server side - components (REGNET-Portal, REGNET-Cultural Heritage Data Management, REGNET- eBusiness Data Management, REGNET-Ontology Checker, REGNET-Electronic Publisher) located on different nodes. This will imply a n–tier architecture with interoperable components like protocol gateways, (multi media) data management, data exchange facilities, etc. An outline of the methodologies used is given in the annex. Standard notations (e.g. UML) will be used as applicable. |
| Description of Work: Definition of the Functional Requirements; development of the REGNET- Architectural Design; identification of Software Components; detailed System Design; definition of hardware, system, and network requirements; identification of tools. The work carried out within this task is close to standard software development. For that reason the methodologies (ESA, UML) outlined in the annex are quite important. It is very important to collect user requirements which reflect as much as possible the real needs so the functional requirements are based on solid ground. The transformation into use cases might be in the very beginning difficult. As basis the CIMI standard framework could act as reference. On the technical basis it should be considered that the REGNET technical infrastructure should be portable to different locations and by no means propriarity or dependent on a few vendors. But the system should be scalable so a high qualified processing centre (e.g. multi media production) could evolve out of the REGNET generic structure. |
| Description of Component: REGNET – Core System The technical (research and development) objectives of REGNET are: - Development of the ‘REGNET building blocks (nodes)’ which are necessary to build up an appropriate infrastructure to access to catalogues (containing cultural & scientific data, product & service descriptions, etc) in the Cultural Heritage domain. - Access to the ‘REGNET System’ via wired communication lines as well as via wireless mode (e.g. using the wireless application protocol WAP). The building blocks (nodes) of the REGNET system consist of: REGNET – Portal (access to remote data entry, distributed search, e-business) REGNET – Cultural Heritage Data Management (search over distributed meta data repositories connected to stores containing digital content) REGNET – eBusiness Data Management (e-commerce system allowing access to distributed product/service catalogues) REGNET – Ontology (Metadata) Subsystem (containing the specifications of all metadata needed in the Cultural Heritage domain as well as in the e-business domain; this subsystem also stores specifications of workflows and process related metadata) REGNET – Electronic Publishing Subsystem (allowing the production of personalised digital products based on standardised meta data and workflows) |
| Methodology: |
| Partner | PM | Contact (email) | Obligation |
| VALT | 5 | <name@organisation> | Baseline for this chapter of Interim Report IR 1.4.1 Task Management and Contribution to IR 1.4.1 Core System |
| ZEUS | 5 | <name@organisation> | Contribution to IR 1.4.1 |
| Total Effort | 10 | Comment |  |