REGNET-IST-2000-26336

Task Brief

| WP Number and Title | WP 1 | Analysis of the State of the Art and Development of Concepts |
| --- | --- | --- |
| Task Number and Title | T 1.4 | Development of the System Specifications |
| Sub-Task Number and Title |  |  |
| Task Leader and Contact | VALT | jean-pierre.lorre@toulouse.valtech.fr |
| Deliverable Number and Title | D 2 | Report: “The REGNET – System: specification and State of the Art” |
| Interm. Report Number and Title | IR 1.4 | Definition of supported Business Functions (2001-06-30) |
| Start Date: | 2001.05.02 | End Date: | 2001.09.30 |
| Objectives: This task belongs to Work Area B: System specifications will elaborated using state of the art and well proofed methods. There will be five main – server side - components (REGNET-Portal, REGNET-Cultural Heritage Data Management, REGNET-eBusiness Data Management, REGNET-Ontology Checker, REGNET-Electronic Publisher) located on different nodes. This will imply a n–tier architecture with interoperable components like protocol gateways, (multi media) data management, data exchange facilities, etc. An outline of the methodologies used is given in the annex. Standard notations (e.g. UML) will be used as applicable. |
| Description of Work: Definition of the Functional Requirements; development of the REGNET- Architectural Design; identification of Software Components; detailed System Design; definition of hardware, system, and network requirements; identification of tools. The work carried out within this task is close to standard software development. It is very important to collect user requirements which reflect as much as possible the real needs so the functional requirements are based on solid ground. The transformation into use cases might be in the very beginning difficult. On the technical basis it should be considered that the REGNET technical infrastructure should be portable to different locations and by no means propriarity or dependent on a few vendors. But the system should be scalable so a high qualified processing centre (e.g. multi media production) could evolve out of the REGNET generic structure. Process description: The process uses UML notation and is based on an iterative approach. The task T1.4 is divided in subtasks. Each partner should use this process according to the subtask partition. Step 1 Use Cases and Actors identification According to REGNET document and to user requirements list coming from tasks T1.1, the exhaustive list of REGNET Actors and Use Cases is establish. Step 2 Expanding Vision document Vision document gives an overview of functional aspect of the software as well as marketing elements and technical architecture. Objective of this document is to have a global view of the software based mostly on user and technical requirement on use case basis. Of course, the vision document doesn't give a complete technical architecture but only main aspects of this architecture. Step 3 Iterations definition Iterations are definied on the basis of Use Case List. Each iteration is based on a sub-set of the use case set. Step 4: Specifications For each iteration repeat : - Detail Uses cases : that is describe with text interaction between actors and Regnet System. - Analysis : deduce business objects from use case. endRepeat |
| Description of expected results: The vision document The use case specification The software requirements specifications The glossary |
| Methodology: U.P. (Unified Process methodology) Language : UML |
| Partner | PM | Contact (email) | Obligation |
| AIT | 1 1 1 1 | kochw@ait.co.at | Task T1.4 general Subtask T1.4.1 Subtask T1.4.2 Subtask T1.4.4 |
| IMAC | 1 1 | grossmann@imac.de | Subtask T1.4.1 Subtask T1.4.3 |
| MOT | 1 6 3 | roberto.cicci@motorola.com | Task T1.4 general Subtask T1.4.1 Subtask T1.4.3 |
| SPAC | 1 1 | silvia.bendinelli@spacesrl.it | Subtask T1.4.1 Subtask T1.4.2 |
| VALT | 1 2 2 5 | jean-pierre.lorre@toulouse.valtech.fr | Task T1.4 general Subtask T1.4.1 Subtask T1.4.3 Subtask T1.4.6 |
| ZEUS | 1 1 5 5 | bb@zeusnet.gr | Task T1.4 general Subtask T1.4.1 Subtask T1.4.3 Subtask T1.4.6 |
| CERT | 1 2 3 | Dimitrios.Tzovaras@iti.gr | Task T1.4 general Subtask T1.4.2 Subtask T1.4.4 |
| ONB | 1 |  | Subtask T1.4.2 |
| TARX | 1 3 |  | Task T1.4 general Subtask T1.4.2 |
| SI | 1 4 3 | nikos.karatzoulis@systema.gr | Task T1.4 general Subtask T1.4.4 Subtask T1.4.5 |
| SR | 1 5 |  | Task T1.4 general Subtask T1.4.5 |
| Total Effort | 57 | Comment |  |