REGNET-IST-2000-26336

Task Brief

| WP Number and Title |  |  | WP 1 | Analysis of the State of the Art and Development of Concepts |  |
| --- | --- | --- | --- | --- | --- |
| Task Number and Title |  |  | T 1.7 | Identification of Market (Segments) and User Groups |  |
| Sub-Task Number and Title |  |  |  |  |  |
| Task Leader and Contact |  |  | TINC | <name@organisation> |  |
| Deliverable Number and Title |  |  | D 3 | Report: “REGNET - Enterprise Engineering and Market Analysis” |  |
| Interm. Report Number and Title |  |  | IR 1.7 | Identification of Market (Segments) and User Groups (2001-06-30) |  |
| Start Date: |  | 2001.04.01 |  | End Date: | 2001.09.30 |
| Objectives: This task belongs to Work Area C: The REGNET network will address a wide range of users ranging from individuals, CH organizations to media industry or publishing enterprises. The segments envisaged comprise: Education, (Cultural) Tourism, Science and Research, Recreational Economics, Administration (Multimedia) SMEs & Industries, Arts, etc. To tailor the services of a REGNET based CSC (Cultural Service Centre) to the need of a (world) wide clientel it will be necessary to make in depth analyses of different user groups. |  |  |  |  |  |
| Description of Work: Collection of available market information according to the requirements outlined in task 1.6. Before actual market research is done which may turn into a mass of paper work, baselines for all marketing activities have to be set up (Nearly any person and a wide range of organizations/industries might be member of the market). So a small market engineering phase has to be introduced beforehand. If possible the marketing data base could be turned into the basis of a customer base. Special attention will be paid to market possibilities based on ‘micro payment’. |  |  |  |  |  |
| Description of expected results: Definition of potential Markets and User Groups. |  |  |  |  |  |
| Methodology: Desk Research, Interviews. |  |  |  |  |  |
| Partner | PM | Contact (email) |  | Obligation |  |
| - ICCS | 1 | <name@organisation> |  | Contribution to IR 1.7 |  |
| - IMAC | 2 | <name@organisation> |  | Contribution to IR 1.7 |  |
| - ONB | 1 | <name@organisation> |  | Contribution to IR 1.7 |  |
| - TINC | 2 | <name@organisation> |  | Baseline for this chapter of Interim Report IR 1.7 Task Management and Contribution to IR 1.7 Identification of Market (Segments) and User Groups |  |
| Total Effort | 6 | Comment |  |  |  |