- REGNET-IST-2000-26336

Task Brief

| WP Number and Title |  |  |  | WP 2 |  | Implementation of the System and Preparation of Services and Product Generation |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task Number and Title |  |  |  | T 2.2 |  | Preparation of content |  |
| Sub-Task Number and Title |  |  |  | T 2.2.1 |  | Object preparation & digitising |  |
| Task Leader and Contact |  |  |  | IMAC |  | Silke Grossmann |  |
| Deliverable Number and Title |  |  |  | D 4 |  | Available content and products |  |
| Interm. Report Number and Title |  |  |  | IR 2.1 |  |  |  |
| Start Date: |  | 2001.10.01 |  |  |  | End Date: | 2002.03.30 |
| Task & team objectives: - Objectives: According to the plans and the guideline elaborated in Task 1.2 digital content available at content providers side has to be prepared to be available for the REGNET demonstration phase. The museum shops connected to a museum have to prepare product catalogues in electronic form. The type of loading data into the REGNET system (exchange format) will be elaborated within the components (repository/catalogue management). - Milestones: 2001-12-15 Sample data of all partners 2002-01-31 Finishing of data input in the system (object descriptions, images, shop articles) - Specific Deliveries and output: Development/Preparation of content (catalogues) and products (according to standards in the different domains, see attachments of the Technical Annex (Page A-18). |  |  |  |  |  |  |  |
| Description of Work: - Detailed Schedule:. - Critical Path: Critical for this task is the availability of data input tools not only for the object description and the upload of digitised objects but also the generation of themes, thematic texts, topic maps and the linkage between objects and themes (see also task brief 2.1.2). |  |  |  |  |  |  |  |
| Description of Component: |  |  |  |  |  |  |  |
| Methodology: - Dependencies: This sub task is strongly related to WP 2.1.2. At the end of 2nd project phase all objects selected in WP 1.2 must be catalogued, digitised, stored and related to the themes. - Goals: Provision of sample data (1st iteration) and prooved data in order to be able to describe the products and services at the end of this task (D4). |  |  |  |  |  |  |  |
| Partner |  | PM | Contact (email) |  |  | Obligation |  |
| - AIT | 1 | Gerda Koch kochg@ait.co.at |  |  | Coordination with technical development/data entry component. Contribution to IR 2.1 (Conceptional issues) |  |  |
| - ONB | 4 | Christian Recht Christian.Recht@onb.ac.at |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - IMAC | 3 | Silke Grossmann grossmann@imac.de |  |  | Coordination of task. Provision of support in selection appropriate data structures. Recommendation of standards. Provisision of sample data. Validating sample data. Work on the data entry component. Baseline for IR 2.1/D4, reporting. |  |  |
| - SUL | 3 | Ingrid Cantwell Ingrid.Cantwell@sub.su.se |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - LMG | 2 | Katarina Stenius katarina.stenius@gotmus.i.se |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - NRM | 2 | <name@organisation> |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - KVA | 2 | Karl Grandin karlg@kva.se |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - TARX | 2 | Vic Haesaerts vh@tarx.be |  |  | Coordination with task 2.1.2. Support of other partners. Contribution to IR 2.1. |  |  |
| - MECH | 2 | Heidi De Nijn heidi.denijn@mechelen.be |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - MUS | 1 | Rob Schouten rschouten@museon.nl Hub Kockelkorn hkockelkorn@museon.nl |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - SPAC | 1 | <name@organisation> |  |  | Contribution to IR 2.1 |  |  |
| - ALI | 2 | Sam Minelli sam@alinari.it |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - CC | 5,5 | Michela Michilli m.michilli@civita.it |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - IAT | 2 | <name@organisation> |  |  | Contribution to IR 2.1 |  |  |
| - GRAN | 4 | amasgrau@ajuntament.granollers.org |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| - ICCS | 6 | Krasimira Stoilova k.stoilova@hsh.iccs.bas.bg |  |  | Provision of sample data. Object description and digitising. Data entry. Contribution to IR 2.1 |  |  |
| Total Effort | 42,5 | Comment |  |  |  |  |  |