# REGNET-IST-2000-26336

Task Brief

| WP Number and Title | WP 2 | Implementation of the System and reparation of Services and Product Generation |
| --- | --- | --- |
| Task Number and Title | T 2.2 | System Implementation |
| Sub-Task Number and Title | T 2.2.3.1 | Node-3 – Catalogue Management |
| Task Leader and Contact | ZEUS | kgiotop@zeusnet.gr |
| Deliverable Number and Title | D 5 | Prototype: "The REGNET - System: Version 1" |
| Interm. Report Number and Title | IR 2.2 | The REGNET - System: Version 1 |
| Start Date: | 2001.10.01 | End Date: | 2002.03.31 |
| Task & team objectives: Objectives: Main objectives of this task is to validate technical aspects relevant to Product Catalogue Management (PCM) and to produce the first version of PCM sub-system. These objectives can be split in: Validate the PCM architecture Develop the first version of the PCM sub-system Integrate the PCM with the Procurement Sub-system Deliver the Demonstrator Milestones: According to the three increments splitting: 2001.11.30 - P1 - End of architecture validation 2002.03.29 - P2 - End of development phase for the first version of PCM subsystem Specific Deliveries and output: PCM technical prototype (P1) First version of PCM sub-system (P2) |
| Description of Work: Detailed Schedule: 1st Increment: 2001.10.30 DS1 - Description of protoype based on technologies: PHP + XML Databases + SOAP and communication with Data Generation (DG) and Search & Retrieval (SR) and E-Business (EB). 2001.11.10 DS2 - Reached agreement about prototypes interactions. 2001.11.25 DS3 – End of prototype development & start Prototypes integration. 2001.11.30 P1 - End of architecture validation 2nd Increment:. 3rd Increment: 2002.03.01 DS4 - Consolidated interfaces between: PCM and DG. PCM and SR. PCM and EB 2002.03.08 DS5 - End of development. Start Integration. 2002.03.29 P4 - End of development phase. Critical Path: The on time achivement of the following tasks shall be considered critical as a delay in one of them could cause the delay of the overall work package: Task Date DS3 2001.11.25 DS4 2002.03.01 Configuration Items: Code and related documentation. External interfaces. Interim Report 2.2. Quality Gates: The output of this task will be evaluated in reviews held at the end of each increment. |
| Description of Component: see D2 |
| Methodology: see D2. Risks: see D2, section [risks]. Dependencies: see D2. Goals: : Usability – Provides simple functionality for the management of the on-line catalogues.. |
| Partner | PM | Contact (email) | Obligation |
| ZEUS |  | kgiotop@zeusnet.gr | With reference to detailed shedule, every task. |
| Total Effort |  | Comment |  |