- REGNET-IST-2000-26336

Task Brief

| WP Number and Title |  |  | WP2 | Implementation of the System and reparation of Services and Product Generation |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task Number and Title |  |  | T 2.2 | System Implementation |  |  |
| Sub-Task Number and Title |  |  | T 2.2.3.2 | Procurement & delivery |  |  |
| Task Leader and Contact |  |  | VALT | Jean-pierre.lorre@valtech.fr |  |  |
| Deliverable Number and Title |  |  | D5 | Prototype: "The REGNET - System: Version 1" |  |  |
| Interm. Report Number and Title |  |  | IR 2.2 | The REGNET - System: Version 1 |  |  |
| Start Date: | 2001.10.01 |  |  | End Date: |  | 2002.03.31 |
| Task & team objectives: - Objectives: Main objectives of this task is to validate technical aspects relevant to Procurement and Delivery and to produce the first version of Procurement sub-system. These objectives can be split in: - Validate the Procurement and Delivery architecture - Develop the first version of the Procurement sub-system - Integrate the Procurement with the Catalogue Management Sub-systems - Integrate the Procurement with the Portal Sub-systems - Deliver the Demonstrator - Milestones: According to the three increments splitting: - 2001.11.30 - P1 - End of architecture validation - 2002.03.29 - P2 - End of development phase for the first version of Procurement subsystem - Specific Deliveries and output: - Procurement and Delivery technical prototype (P1) - First version of Procurement sub-system (P2) |  |  |  |  |  |  |
| Description of Work: - Detailed Schedule: 1st Increment: - 2001.10.26 - DS1 - Description of protoype based on technologies: J2EE + SOAP and communication with Portal and Catalogue Management. - 2001.11.05 - DS4 - Reached agreement about prototypes interactions. - 2001.11.23 - DS5 – End of prototype development & start Prototypes integration. - 2001.11.30 - P1 - End of architecture validation 2nd Increment:. 3rd Increment: - 2002.03.01 - DS11 - Consolidated interfaces between: - Procurement and Portal. - Procurement and Catalogue Management. - 2002.03.08 - DS12 - End of development & start Integration with Catalogue Management and Portal. - 2002.03.29 - P4 - End of development phase. |  |  |  |  |  |  |
| - Configuration Items: . - Code and related documentation. - External interfaces. - Interim Report 2.2. - Quality Gates: . The output of this task will be evaluated in reviews held at the end of each increment. |  |  |  |  |  |  |
| Description of Component: see D2. |  |  |  |  |  |  |
| - Methodology: see D2. - Risks: see D2, section [risks]. - Dependencies: see D2. - Goals: - Usability – Provides simple functionality for buyers and sellers. - Security – Get security context from portal request. |  |  |  |  |  |  |
| Partner | PM | Contact (email) |  |  | Obligation |  |
| - VALT | 5 | jean-pierre.lorre@toulouse.valtech.fr |  |  | . |  |
| Total Effort | 5 | Comment |  |  |  |  |