- REGNET-IST-2000-26336

Task Brief

| WP Number and Title |  |  | WP2 | Implementation of the System and reparation of Services and Product Generation |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task Number and Title |  |  | T 2.2 | System Implementation |  |  |
| Sub-Task Number and Title |  |  | T 2.2.6 | Core system |  |  |
| Task Leader and Contact |  |  | VALT | Jean-pierre.lorre@valtech.fr |  |  |
| Deliverable Number and Title |  |  | D5 | Prototype: "The REGNET - System: Version 1" |  |  |
| Interm. Report Number and Title |  |  | IR 2.2 | The REGNET - System: Version 1 |  |  |
| Start Date: | 2001.10.01 |  |  | End Date: |  | 2002.03.31 |
| Task & team objectives: - Objectives: Main objectives of this task is to validate the overall technical architecture and to provide core infrastructure for the first version of the Regnet system. Summary of core technologies: The Regnet core system is based on SOAP middleware. RMI can be used for communication between Java based components as far as these components are running on the same Intranet (RMI/JRMP or RMI/IIOP are stopped by firewalls). Regnet components must be based on PHP or Java technology. They must provide WSDL interface which list services. Regnet catalogue management is based on CatXML which is a new standard for catalogue management ebXML compliant. Knowledge management used TopicMap and SHOE approach. Some components used an XML database. Regnet connector provide B2B collaboration between RegnetSystems. This collaboration is based on ebXML framework. Regnet client may be “classical” Internet browser or Wap device. Technologies to be validade: Presentation: - GUI ergonomics - Wap device Business object and back end: - Search and retrieval. - CatXML. - TopicMap (some aspect are also relevant to presentation tier). - Publication. - XML database. - Communication: - SOAP communication with PHP. - SOAP communication with J2EE. - EbXML messages. - Milestones: According to the three increments splitting: - 2001.11.30 P1 : End of architecture validation. Review of architecture prototypes. - 2002.01.31 P2 : End of second increment dedicated to Portal aspect. Review of first development phase. - 2002.03.29 P4 : End of integration and deployment of the first version of the Regnet system. - Specific Deliveries and output: - Prototypes - Node’s interfaces - Detailed architecture design manual. |  |  |  |  |  |  |
| Description of Work: - Detailed Schedule: 1st Increment: Architecture validation - 2001.10.26 - DS1 - Description of protoypes. - 2001.11.05 - DS4 - Reached agreement about prototypes interactions. - 2001.11.23 - DS5 – End of prototypes development & start Prototypes integration (if possible). - 2001.11.30 - P1 - End of architecture validation 2nd Increment:. - 2001.12.07 - DS7 - Identification of requirements to be addressed by second and by third phases of development. - 2002.01.11 - DS8 – End of consolidation of interfaces between components. - 2002.01.31 - P2 - Review of first Portal development phase. 3rd Increment: - 2002.03.01 - DS11 - Consolidated interfaces between components. - 2002.03.08 - DS12 - End of development & start Integration of the Regnet system . - 2002.03.29 - P4 - End of development phase. |  |  |  |  |  |  |
| - Configuration Items: . - Code and related documentation. - External interfaces. - Interim Report 2.2. - Quality Gates: .. |  |  |  |  |  |  |
| Description of Component: |  |  |  |  |  |  |
| - Methodology: see D2. - Risks: see D2 annex (process). - Dependencies: see D2. - Goals: - Detail architecture definition and validation. |  |  |  |  |  |  |
| Partner | PM | Contact (email) |  |  | Obligation |  |
| - AIT |  | kochw@ait.co.at |  |  |  |  |
| - SR |  |  |  |  |  |  |
| - IMAC |  | grossmann@imac.de |  |  |  |  |
| - TARX |  |  |  |  |  |  |
| - MOT |  | Roberto.cicci@motorola.com |  |  |  |  |
| - SPAC |  | paolo.alongi@spacespa.it |  |  |  |  |
| - ZEUS |  | kgiotop@zeusnet.gr |  |  |  |  |
| - SI |  | nikos.karatzoulis@systema.gr |  |  |  |  |
| - CERT |  | Dimitris.Tzovaras@iti.gr |  |  |  |  |
| - VALT |  | jean-pierre.lorre@valtech.fr |  |  |  |  |
| Total Effort |  | Comment |  |  |  |  |