# REGNET-IST-2000-26336

Task Brief

| WP Number and Title | WP 2 | Implementation of the System and reparation of Services and Product Generation |
| --- | --- | --- |
| Task Number and Title | T 2.2 | System Implementation |
| Sub-Task Number and Title | T 2.2.7.3 | Population of Databases |
| Task Leader and Contact | ZEUS | kgiotop@zeusnet.gr |
| Deliverable Number and Title | D 5 | Prototype: "The REGNET - System: Version 1" |
| Interm. Report Number and Title | IR 2.2 | The REGNET - System: Version 1 |
| Start Date: | 2001.10.01 | End Date: | 2002.03.31 |
| Task & team objectives: Objectives: Main objectives of this task is to validate technical aspects relevant to databases that will be used in the REGNET system. These objectives can be split in: Definition of the technology that will be used. Validate the technology Enter data in the database Deliver the database Milestones: According to the three increments splitting: 2001.11.30 - P1 - End of architecture validation 2002.03.29 - P2 - End of development phase for the first version of PCM subsystem Specific Deliveries and output: Database technical prototype (P1) First version of the database (P2) |
| Description of Work: Detailed Schedule: 1st Increment: 2001.10.30 DS1 - Description of prototype based on technologies: XML Database Technology (DMXML) 2001.11.10 DS2 - Reached agreement about prototype interactions. 2001.11.25 DS3 – End of prototype database development 2001.11.30 P1 - End of architecture validation of the DBXML database 2nd Increment: 3rd Increment: 2002.03.01 DS4 – Enter data in the database 2002.03.08 DS5 - End of development. Start Integration. 2002.03.29 P4 - End of development phase. Critical Path: Configuration Items: Code and related documentation. Interim Report 2.2. Quality Gates: The output of this task will be evaluated in reviews held at the end of each increment. |
| Description of Component: see D2 |
| Methodology: see D2. Risks: see D2, section [risks]. Dependencies: see D2. Goals: : Validate the DBXML technology to support the REGNET database. |
| Partner | PM | Contact (email) | Obligation |
| ZEUS |  | kgiotop@zeusnet.gr |  |
| VALT |  | jean-pierre.lorre@valtech.fr |  |
| Total Effort |  | Comment |  |