REGNET-IST-2000-26336

Task Brief

| WP Number and Title |  |  | WP 6 | Information Dissemination |  |
| --- | --- | --- | --- | --- | --- |
| Task Number and Title |  |  | T 6.1 | Information Dissemination |  |
| Sub-Task Number and Title |  |  |  |  |  |
| Task Leader and Contact |  |  | SPAC | <name@organisation> |  |
| Deliverable Number and Title |  |  | D 13 | Report: "REGNET - Information Dissemination Activities" |  |
| Interm. Report Number and Title |  |  | IR 6.1.1 | "Information Dissemination" (2001-06-30) |  |
| Start Date: |  | 2001.04.01 |  | End Date: | 2001.06.30 |
| Objectives: Information Dissemination |  |  |  |  |  |
| Description of Work: Information Dissemination will be done using different types of dissemination channels: Project WEB-Site, conferences, seminars, printed and electronic publications. Special attention will be drawn to the participation of project members in relevant standardisation committees (e.g. CEN/ISS) and workshops. A special event will be a conference which will be held in Vienna in Autumn 2002 and organized by the Austrian National Library (see also attachment). REGNET will also provide input into the Cultivate Interactive journal. In close cooperation with the Austrian node of the Cultivate Network (CSC-Cultural Service Centre Austria) the project will be presented on several occasions and also be reported on the cultivate elist. The target groups addressed are coming from two domains: Cultural Heritage and New Economy. In the field of CH the addressees are professional at CH organizations as well as the relevant clientele and the organizations themselves. There will also be information dissemination to national and international organizations like ICOM, CIMI or ICA. The second domain covers the evolving new media industries and internet and application services providers. REGNET will seek the cooperation of these organizations for common workshops as well as for the organization of special seminars (digitisation, eBusiness, etc). All these activities might also rise the potential of having new customers to the REGNET network. A dedicated Time-Schedule (MS-Project) including events and publication dates has to be developed for the whole project and to be refined on a quarterly basis. This schedule has to include as well international as national/regional activities. |  |  |  |  |  |
| Description of expected results: Project WEB-Site: the REGNET-Project Activities will be supported by a WEB-Server which is located at AIT. The Server can be accessed by the project members via: http://www.regnet.org and is protected by User Id and Password. There is also a public area which can be accessed via: http://www.regnet.org/pub . The Server is already up and running. Conferences/Events: - A REGNET Conference is scheduled to be held in third quarter 2002. The Austrian National Library has offered their facilities to host such a conference. The theme will be: “Cultural Heritage and the new economy”. Main topics will cover: - New economy models for Cultural Heritage - E-Business perspectives for museums, libraries and archives - Wireless access to Cultural Content and services - Electronic and personalized production of digital goods - Information management strategies for cultural institutions - New job opportunities - The “digital value chain” - Standards and methods - Education and training The conference will be accompanied by a exhibition (vendors and providers of innovative software solutions, e.g. virtual exhibition generator, etc). If possible the conference will be organized in combination with an event of the CIMI Institute (Consortium for the Interchange of Museum Information) to reach also non European guests. - Conference : XML ONE (http://www.xmlconference.com/ ) : a publication will be done in a thematic session - International Conference "Automatics and Informatics' 2001", which will held in Sofia in October 2001 - Special attention will be given to participation in meta data activities. - Presentations will be given within the framework of the SCHEMAS project. (AIT is correspondent to this project). Publications. - The progress of the REGNET project, especially outcomes of current research work, will be published in international and national journals either in printed or electronic form e.g: - Cultivate Interactive - e-Culture - Publications published by the Council on Library and Information Resources, Washington. - Archives & Museum Informatics, Pittsburgh. - D-Lib Magazine - ICOM News - Besides English language publications, journals in other languages will be used to transport REGNET issues. E.g. in the German speaking region: - Neues Museum, Wien - Museum Aktuell, München - Nachrichten für Dokumentation, Frankfurt - In cooperation with the Austrian National Library it is planned to start a new electronic publication, backup by a printing on demand service: “New Economy & Cultural Heritage”. |  |  |  |  |  |
| - Special publications as already foreseen now include: - Grossmann, S./Herget, J.: E-Commerce und Museen - Das Projekt REGNET, VMS-Bulletin, 2001 - Grossmann, S./Herget, J.: Museen auf dem Weg in die Informationsgesellschaft, nfd - Zeitschift für Informationswissenschaft und -praxis, 2001 - Herget, J.: New Economy, Museen und Informationswirtschaft - Bedeutung und Synergien, in: Tagung der Deutschen Gesellschaft für Informationswissenschaft und -praxis, 2002 - Grossmann, S.: Metainformationen in der Kulturwirtschaft – Ein Analysekonzept am Beispiel des Projektes REGNET, nfd - Zeitschift für Informationswissenschaft und -praxis, 2001 - Herget, J./Grossmann, S.: Neue Geschäftsmodelle in der Kulturwirtschaft – Am Beispiel von Museen. Publikation der DSK, Bern 2001 - JOOP : The Journal of Object Oriented Programming (SIGS publication) - "Automatics and Informatics" - bimonthly national scientific journal - Newspaper: PC WEEK - Bulgaria - National bulletin of the Union of Artists of Bulgaria - Web site of the European Innovation Centre, branch Sofia (electronic) |  |  |  |  |  |
| Methodology: - Desk work - Contacts - Different target groups Due the multidisciplinarity (cultural institutions: museums, libraries, archives etc.; cultural industries: new media enterprises, ASPs etc.) REGNET addresses different target groups: individuals, organisations, enterprises, associations. - Different territorial levels of dissemination - Direct Direct contacts with regional museums and archives with known interest in digitising their collections and/or possessing content suited for the development of cross-regional themes. Possible candidates are the regions of East Anglia and Buckinghamshire in the UK. - Half-day seminar in Flanders via personal invitation by mail, followed by the same event for the French-speaking part. - Publications mainly focused on the cultural and technological sections of newspapers and magazines covering a wide potential of REGNET-customers and -users: De Standaard, De Morgen, De Financieel Economische Tijd, Knack, Openbaar Kunstbezit in Vlaanderen. The same applies again for the French speaking part: Le Soir, La Libre Belgique, L’Echo de la Bourse, Le Journal des Arts. - Contacts with regional and federal authorities for the further deployment of the REGNET-services. - Lectures and publications within the standard activities of the involved partners. - Similar publication efforts will be made for other regions. A specific publication strand will be focused on analysing and disseminating the implications of innovation and valorisation of cultural heritage resources in regional contexts, with special attention to the relationships between cultural heritage and tourism, and to the potential and effects of investment on cultural resources in developing regions (e.g., Obj. 1 and 2 regions). In particular 4-5 publications – coordinated with relevant activities carried out within the OpenHeritage project - will be issued covering following themes: - Scenarios for the investment of Cultural Heritage structural resources in less favoured Regions throughout Europe. - Policies and facilitators for the widespread adoption of new technologies and solutions for the valorisation of Cultural Heritage. - The meaning of "Regional" Cultural Heritage. - Museum systems in regional contexts: between thematic networks and theme parks. |  |  |  |  |  |
| Partner | PM | Contact (email) |  | Obligation |  |
| - AIT | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - CC | 2 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - IAT | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - ICCS | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - IMAC | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - MOT | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - MUS | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - ONB | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - SPAC | 1 | stefano.cuomo@spacespa.it |  | Baseline for this chapter of Interim Report IR 6.1.1 Task Management and Contribution to IR 6.1.1 Information Dissemination |  |
| - SR | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - SUL | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - TARX | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - TINC | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - VALT | 2 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| - ZEUS | 1 | <name@organisation> |  | Contribution to IR 6.1.1 |  |
| Total Effort | 17 | Comment |  |  |  |