CULTURAL HERITAGE in REGIONAL NETWORKS

REGNET-IST-2000-26336

RN PMGA03 28.-30.1.2002

| Type and Name of Meeting | Extended Project Management Group Meeting PMG03 |  |
| --- | --- | --- |
| Dates of Meeting | 2002-01-28 – 2002-01-30 |  |
| Place of Meeting | Barcelona |  |
|  | ESCOLA INDUSTRIAL Urgell 187, Barcelona |  |
| Code Name | input.doc |  |
| Version | V01 | draft  final  |
| Attendants | - AIT: Mr. Walter Koch, Ms. Gerda Koch, Mr. Martin Bogensperger - ONB: Mr. Hans Petschar, Mr. Christian Recht - SR: Mr. Christian Eichinger, Mr. Erich Gams, UniVie: <represented by SR> - IMAC: Mr. Josef Herget, Ms. Silke Grossmann - SUL: Ms. Ingrid Cantwell, Carl-Ove Strandber - LMG: <represented by SUL> - NRM: <represented by SUL> - KVA: Mr. Carl Grandin - TARX: Mr. Vic Haesaerts - MECH: Ms. Heidi De Nijn - MUS: Mr. Hub Kockelkorn - MOT: <represented by VALT> - SPAC: Ms. Flavia Saettone - ALI: Mr. Sam Minelli - CC: Ms. Michaela Michilli, Raffaela Rimaboschi (Museo degli Argenti) - IAT: Mr. Carlos Gonzales - GRAN: Ms. Airí Masgrau, Mr. Ramon Maspons - ICCS: Ms. Krasimira Stoilova, Mr. Todor Stoilov SUSU: <represented by ICCS> - ZEUS: Mr. Kostas Giotopoulos - SI: <represented by CERT> - CERT: Mr. Dimitrios Tzovaras - VALT: Mr. Jean-Pierre Lorre - TINC : Mr. Carlo Donzella |  |
| Contact Person | Walter Koch (AIT) Tel: +43 (316) 835359-0 Angewandte Informationstechnik Fax: +43 (316) 835359-75 Forschungsgesellschaft mbH Email: kochw@ait.co.at Hans-Sachs-Gasse 14/3, A-8010 Graz / Austria |  |
| Version Log | Version 01 (2002-01-22), Version 02 (2002-01-24) |  |

Agenda

Monday, 2002-01-28

| PMG-YY-##/Pos | Time | Issue (rapporteur) | Attach |
| --- | --- | --- | --- |
| PMG-02-01/001 | 09:00 | Opening (Ramon Maspons) |  |
| PMG-02-01/002 | 09:15 | General project issues (CA, review, reporting etc...) (AIT) |  |
|  | 10:15 | Coffee Break |  |
| PMG-02-01/003 | 10:30 | Status of Work package 2 (WP2) (VALT) |  |
| PMG-02-01/004 | 11:00 | Status of Task 2.1 (IMAC) |  |
| PMG-02-01/005 | 11:15 | Status of Task 2.2 (ZEUS) |  |
| PMG-02-01/006 | 11:30 | Status of Task 2.3 (AIT) |  |
| PMG-02-01/007 | 11:45 | Status of Task 2.4 (VALT) |  |
| PMG-02-01/008 | 12:00 | Status of Task 2.5 (TINC) |  |
| PMG-02-01/009 | 12:15 | Status of Work package 5 (WP5) (MOT-VALT) |  |
| PMG-02-01/010 | 12:35 | Status of Work package 7 (WP7) (AIT/MOT-VALT) |  |
| PMG-02-01/011 | 13:00 | Lunch |  |
| PMG-02-01/012 | 14:40 | Project Team Group Meetings PTG08 and PTG07 (see separate agendas) |  |
|  | 19:00 | Closing of first day (rooms available until 21:00) |  |
|  | 20:30 | Social Dinner |  |

Tuesday, 2002-01-29

| PTG-YY-##/Pos | Time | Issue (rapporteur) | Attach |
| --- | --- | --- | --- |
| PTG-02-01/001 | 09:30 | Project Team Group meeting 08 (cont) |  |
| PTG-02-01/001 | 09:30 | Project Team Group meeting 07(tech) |  |
| parallel sessions |  |  |  |
|  | 10:45 | Coffee Break |  |
| PTG-02-01/001 | 11:00 | Project Team Group meeting 08 (cont) |  |
| PTG-02-01/001 | 11:00 | Project Team Group meeting 07(tech) |  |
|  | 13:00 | Lunch Break |  |
| PTG-02-01/001 | 15:00 | Project Team Group meeting 08 (cont) |  |
| PTG-02-01/001 | 15:00 | Project Team Group meeting 07(tech) |  |
|  | 16:30 | Coffee Break |  |
| PTG-02-01/001 | 16:45 | Project Team Group meeting 08 (cont) |  |
| PTG-02-01/001 | 16:45 | Project Team Group meeting 07(tech) |  |
|  | 18:30 | Closing of second day |  |
|  | 19:00 | Official Welcome at Granollers City Council |  |
|  | 20:30 | Social Dinner |  |

Wednesday, 2002-01-30

| PMG-YY-##/Pos | Time | Issue | Attach |
| --- | --- | --- | --- |
| PMG-02-01/013 | 09:00 | Status of Work package 6 (WP6) (SPAC) |  |
| PMG-02-01/014 | 09:20 | Report on content group meeting (IMAC) |  |
| PMG-02-01/015 | 09:50 | Report on technical group meeting (VALT, ZEUS) |  |
| PMG-02-01/016 | 10:20 | Internal assessment |  |
|  | 10:45 | Coffee Break |  |
| PMG-02-01/017 | 11:00 | Redistribution of budget and resources (if necessary) |  |
| PMG-02-01/018 | 11:45 | Extension of the Consortium |  |
| PMG-02-01/019 | 12:45 | Any other Business (Next Meeting ect.) |  |
|  | 13:00 | Closing of third day (rooms available until 15:00) |  |
|  |  | Lunch Break |  |
|  |  | Afternoon reserved for group meetings, excursions etc. |  |