7

REGNET-IST-2000-26336

Project Meeting MinutesMinutes Technical Group

Monday, 2002-01-28

| Time | Partner | Description |
| --- | --- | --- |
| 15:30 | VALT | Report Task 2.2, Discussion on 3 iterations CatXML: ZEUS prepare subset of DTDs of CatXML and distribute to all partners WAP: MOT CERT wanted to have connection but didn't succeed CSV Server limited authorization ZEUS prepares an agreement, AIT distributes it by mail and every partner signing it and faxing it back will receive the password |
| 16:15 | VALT | Portal (for MOT) discussion about who is reposible for the presentation |
| 17:10 | VALT | ebXML Messaging |
| 17:15 | ALL | Coffee Break |
| 17:30 | TARX | Topic Maps: 3 Solutions compared: Empolis-K42, Ontopia-Omnigator, Techquila-TM4J, (stick to the last) Discussion about: Context Handling: Topic Map could deliver concrete data (language, adult-child difference) Merging Data Entry & Views (hardcoded ?) Information Linking (Linking of Thematic Texts) |
| 18:00 | CERT | Ontology Manager Demonstration |
| 18:30 | AIT | Search Service: Switch from Z39.50 to ZNG |
| 18:50 | ZEUS | Presentation of EBusiness activities |
| 19:30 | SR | Presentation of Publishing Prototype activities Storyboard is missing, provide example ofg storyboard until end of next week (AIT) |
| 20:00 |  | End of day |

Tuesday, 2002-01-29

| Time | Partner | Description |
| --- | --- | --- |
| 10:00 | CERT | Ontology Client Online Demonstration in connection with EP (Uploading of XSL Stylesheets) |
| 10:15 | AIT | Data Entry Demonstration Demonstration of new data structure (will be provided) |
| 10:30 |  | Coffee Break |
| 10:45 | VALT | Scenario definition -> Global Level User (Web Client) 1) Connection to the System, Portal - Homepage from the Portal Access to S&R, Cultural Info, Demos Choose CSC -> CSC Level - CSC Homepage S&R, Eshop, Data Entry (Registered User) Procurement(Registered User), Auction (Registered User), Publisher, Cultural Info (CSC Related), B2B Service (Registered User) - S&R (integrated into the Portal) REGNET.DTD - Connection EShop: 3 Versions: EShop + Presentation managed at the Portal Level Eshop Portal Level managed at the Local Web Site Level Eshop + Presentation managed at the Web Site Level - Connection Publisher One per CSC, Publisher + Presentation at the CSC Web Site Level, Results are sent to Supplier (Contact with User) - Auction: Supplier -> Best Price, Max Time Auction inizialised, Payment through ..., Report will be prepared by Zeus about auction will be sent out |
| 16:15 | ZEUS | Z-Shop Demonstration |
| 17:10 | VALT | Next actions to follow Publication: Storyboard Mock-Up, First Version of Edit Component Ebusiness: CatXML: Subset definition,Evaluation of auction approaches, Financial Clearing of eShop transactions General: regent.dtd System Mock-Up Topic Map: Data Entry, Ontology |
| 18:00 |  | End of Day |

Wednesday, 2002-01-30

| Time | Partner | Description |  |
| --- | --- | --- | --- |
| 09:30 | ALL | REGENT DTD/Schema in 2 weeks time first draft prepared by AIT VALT should check if MOT delivers Portal or not (until middle of next week inform AIT) www3.iccs.bas.bg -> Bulgarian eShop One Eshop for whole Regnetz, Presentation is done locally ZEUS makes scenarios until next Friday Storyboard concept until end of next week will be sent to AIT AIT takes part of SPAC development Some functionality will be shifted from WP2 to WP3 (VALT will check that for all nodes) |  |
|  |  | Process for Topic Map integration: |  |
|  |  | Content Providers (TARX) | Technical (VALT) |
|  |  | - Definition of Topic Map Schema (already defined through XTM) | - Final version of regnet DTD by AIT by mid. February |
|  |  | - Production of Topci Maps | - Integration of TM4J into Portal by SI and MOT until mid. February |
|  |  | - 1st Topic Map data for technical people end of February | - Integration of S&R with Ontology by CERT and AIT end of March |
|  |  | - Integration of Topic Maps into Ontology by end of March |  |
| 11:00 |  | End of group separation |  |

# General Action List

## Actions

| Number | Action / To Do | Task/WP | Responsible | Date |
| --- | --- | --- | --- | --- |
| 1 | Definition of subset of catXML attributes for integration into the regnet DTD. | T2.2.3.1 | ZEUS | 8.2.2002 |
| 2 | Description of different auction mechanisms | T2.2.3.1 | ZEUS | 8.2.2002 |
| 3 | Documentation of financial clearing options for distributed eShop transactions | T2.2.3.1 | ZEUS | 8.2.2002 |
| 5 | Mock up of storyboard editing | T2.2.5 | SR | 8.2.2002 |
| 6 | Definition of regnet DTD | T2.2 | AIT |  |
| 7 | Integration of Topic Maps | T2.2 | see above |  |
| 8 | Evaluation of Portal Status |  | VALT |  |
| 9 | Integration of Sytem Mock-Up | T2.2.6.4 | VALT |  |