7

CULTURAL HERITAGE in REGIONAL NETWORKS

REGNET-IST-2000-26336

Project Meeting Minutes

PTG 12 - Technical Group

Tuesday, 2002-06-25

| Time | Partner | Description |  |  |
| --- | --- | --- | --- | --- |
| 12:30 | ALL | Open Issues Internationalisation - Languages - English – responsible partner - Dutch ? - German – IMAC ? - Greek (new) - ZEUS - Swedish – SUL - Bulgarian - ICCS - Russian SUSU & ICCS - Italian (new) - ? - Spanish – IAT ? - French (new) – Valtech - All responsible partners should send an excel sheet with the translation of the content – 12/07/2002 - Responsible for the overall material - IMAC - Silke - After authentication, the information should be presented in the language specified by the user profile. Then the other components can retrieve the specified language by the link (url). |  |  |
| 13:00 | LUNCH |  |  |  |
| 14:15 | ALL | Synchronisation of the portals - The ontology will inform all portals for the registration of a new user. (CERT) 12/07/2002 - Each Portal will update its own db, with the new users of REGNET system (MOT) - Portal Profile (CERT) 12/07/2002 Users Definition & Management - Administrator, responsible for the role assignment to a user - Regnet roles: - Visitor (Just Browsing) - User (Use simple services – e-shop, etc.) - Supplier - Content providers, manage their own data - Suppliers of different materials, manage their own data - Service suppliers, manage their own data - Sellers, manage their own data - Administrator - Special rights ??? - User Administration tool (to associate roles/rights with users) - Add a Special portlet in the portal to use the administration feature provided by JetSpeed - MOT (Temporary solution until the development of the administration tool) GUI – Graphical User Interface - ZEUS will send a proposal with respect to the portal design - Guidelines for all common things (colours, fonts, size, etc.) |  |  |
| 16:15 | ALL | Coffee Break |  |  |
| 16:40 | ALL | Tests - Technical - Unit - Technical partners will test each others modules |  |  |
|  |  | Module | Responsible for Development | Tester |
|  |  | Portal | MOTOROLA | AIT |
|  |  | Data Entry | AIT | MOTOROLA |
|  |  | Search & Retrieval | AIT | SR |
|  |  | Publisher | SR | AIT |
|  |  | E-Shop | ZEUS | Valtech |
|  |  | PCM | ZEUS | Valtech |
|  |  | AUCTION | ZEUS | CERT |
|  |  | E-Procurement | Valtech | ZEUS |
|  |  | Delivery | Valtech | ZEUS |
|  |  | Ontology | CERT | MOTOROLA |
|  |  | TopicMap Authoring | CERT | TARX |
|  |  | TopicMap viewer | SI | CERT |
|  |  | WAP Access | MOTOROLA | SI |
|  |  | Reference System | AIT | SPACE |
|  |  | The tests are more relevant to the interface level of the modules. Deadline for the tests: 19 of July 2002. Template for the reports of the tests will be sent by MOTOROLA on 2/07/2002. |  |  |
|  |  | Integration open issues - E-Shop, PCM, Delivery (Auction?) - PCM, Search & Retrieval - E-Business, Portal, Ontology - Search & Retrieval, Ontology - Data Entry, Ontology Interim Report 3.3 - “Implementation of the version 2 of the REGNET System” - Based on the IR2.2 - Same structure as we did in IR2.2, except the parts dedicated to the prototype and we add the new functionalities (auction, index +, etc.) - Valtech will provide the template - Add manuals that were not presented in the IR 2.2 - For updated tools: - Mention the updates - Justification - All with regard to D5 - Deadline (End of June) - Possible improvements for the components in the near future. Index + - Integration of index + will be done by SPACE |  |  |
| 19:30 | ALL | End of second day |  |  |

Wednesday, 2002-06-26

| Time | Partner | Description |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 09:00 | ALL | Functionality | Mean | Status | Action | Responsible |
|  |  | News & Archive | 3,2 | Simple version available | More sophisticated user interface Query Interface for the archive functionality | AIT |
|  |  | Theme Explorer | 4 | Not Available | Define the software tool, based on TopicMap. | TARX, SI |
|  |  | Collections | 4 | Prototype version | Specify the kind of information | AIT |
|  |  | Virtual Tours | 3,7 | See Virtual Exhibition | To be specified | SR, AIT |
|  |  | Search | 4 | Implemented | Minor adjustments | AIT |
|  |  | Search guide | 3,8 | Available | Refinement according to input from users | AIT |
|  |  | Search Profile | 3,5 | Not Available | To be clarified: Part of user profile or session management system | AIT |
|  |  | Copyright | 3,7 | External Products and services | To be clarified | ? |
|  |  | TopicMap Entry | 3,5 | Available | Minor refinement | CERT |
|  |  | Data Entry | 3,8 | Available | Minor refinement | AIT |
|  |  | Event Calendar | 3 | Not Available | Third party solution | VALT |
|  |  | Virtual Exhibitions | 3,3 | Generation is Available. Access is not available | Development of the access functionality | SR |
|  |  | Forum | 2,8 | First version available | Adaptation to the new web interface | AIT |
|  |  | Membership Information | 3,5 | Not Available | Development Input from Legal Framework | AIT |
|  |  | Feedback | 3,3 | Not Available | Specification of the feedback information “Data Entry Tool” | AIT |
|  |  | Personalisation | 3,5 | Partly Available | Investigate requirements | MOT |
|  |  | Cooperative Thesauri | 3 | Data Entry available, Presentation in Grafical Form not available | To be developed Input from Content Providers | AIT |
|  |  | E-Shop | 4 | Available | Refinements for integration and update of tool | ZEUS |
|  |  | E-Procurement | 4 | Available | Refinements for integration with PCM | VALT |
|  |  | Delivery | 3,2 | Prototype is available | Development for integration of real data | VALT |
|  |  | Auction | 3 | Prototype is available | Refinement of the user interface and implementation of some functionalities | ZEUS |
|  |  | E-Publishing | 3,8 | Prototype is available | Integration of third party tools | SR |
|  |  | WAP Access | 3,3 | Prototype is available | Further development is needed | MOT |
| 11:15 | ALL | End of Technical Meeting |  |  |  |  |