REGNET-IST-2000-26336

Project Meeting MinutesMinutes

| Type and Name of Meeting | Project Technical Group Meeting PTG-01-03 |  |
| --- | --- | --- |
| Dates of Meeting | 2001-07-17 to 2001-07-18 |  |
| Place of Meeting | Vienna, Austria |  |
| Code Name | input.doc |  |
| Version | V01 | draft  final  |
| Attendants | - AIT Walter Koch - AIT Martin Bogensperger - IMAC Josef Herget - MOT Massimiliano Savarino - ONB Hans Petschar - ONB Christian Recht - SR Erich Gams - SR Sigi Reich - TARX Vik Haesaerts - VALT Jean-Pierre Lorre - ZEUS Kostas Giotopoulos |  |
| Contact Person | Erich Gams, erich.gams@salzburgresearch.at Martin Bogensperger, bogenspergerm@ait.co.at |  |
| Version Log | Version 01 (2001-07-20): initial meeting minutes composed from contributions from SR and AIT |  |

Table of Contents

1	Minutes	2

2	Action List	5

3	Appendix	6

# Minutes

Tuesday, 2001-07-17

| Time | Partner | Description |
| --- | --- | --- |
| 09:00 | AIT | Update of Agenda Call to all partners: Read IR1.3 and give comments/further contributions if necessary Jean Pierre Lorre is on holidays from mid of August and ZEUS is taking over responsibility for IR 1.4.1. The deadline for IR1.4.1 is 1st week of August (see Aktion List for details). MOT should provide one chapter regarding to wireless communication for IR1.4.1. Everyone doing a presentation about REGNET (e.g., on a conference) should report to AIT  these activities belong to work package 6 (WP6). AIT will put the presentation into this section on the web. VALT should communicate with IMAC what is still needed for IR1.6 (Definition of Business Functions). General guideline for IR’s and Deliveries: - put Regnet specific things in the main part of the document - put general things into an Annex of the document. |
| 10:00 | IMAC | Report on IR 1.1 What has happened so far: - Definition of Content - collections - data formats/standards - software - hardware builds basis for digitisation and migration - User requirements - general - data generation - search - e-business/e-commerce 2 types of users identified: professional users and end users now it’s a “wishlist”  to be evaluated - Best practise analysis - Typology of users /Definition of products /services (existing services, modified services, new services) - Use Cases a table containing - use cases - feature - domain - best-practise - priority will be provided in IR1.1 (integration/separation of different domains ?) |
| 10:20 | TARX | Report on Context and Themes (see Contributions to Meeting) |
| 10:45 |  | Coffee break |
| 11:15 |  | split into 2 groups |
| 11:15 | Tech. Group VALT | Discusssion on IR 1.4.1 Should we skip table in sec. 1.1 Should we skip separation into G0-G3 group? (because refers to a fisrt input of the content group -> Silke Grossmann) add a general section for the use cases defining a numbering schema for use cases among the partners. (also together with content User Requirements/Use Cases (IMAC)) add a simple use case description for each use case: e.g. identifier, descripition, technical leader; provider (=validator of use case) 1st version of user interface in english 1st phase only guidelines for a help system help desk equals call center |
| 11 :15 | Cont. Group ?? | minutes from IMAC |
| 12:45 |  | Discussion of what has been done in the 2 Groups |
| 13:15 |  | Lunch break |
| 14:15 | ONB | Presentation www.bildarchiv.at since 2001-07-12 online, 1.5 mio. catalogue cards (gifs), star database |
| 14:25 | AIT | Mosaik as example MOT should do design of Portal IST-Logo only small in web page DigiPark demo COVAX demo |
| 15:40 |  | Coffee break |
| 16:10 | IMAC | Use Cases and Requirements of Content Providers will be available till Thursday Priority of UC will be split into first phase and second phase. |
| 17:30 | VALT | Theme Editor is part of Data Generation Subsystem. User Profiling will be part of Ontology Subsystem. AIT will do deployment diagram (Virtual Nodes, Regional Nodes, Institutions) for different scenarios (especially deployment of the Ontology System). Fix responsible partner for “Procurement Node” (VALT / ZEUS). Matrix of all Subsystems related. (to define interfaces) See Appendix of meeting minutes and IR 1.4.1 Version 4. A new diagram showing the connection of the subsystem will be inserted into IR 1.4.1. |
| 20:15 |  | End of first day |

Wednesday, 2001-07-18

| Time | Partner | Description |
| --- | --- | --- |
| 08:45 | AIT | Update of Agenda |
| 9:00 |  | Summing-up the first day. - ZEUS: short report about eBusiness demo - IMAC: will have a digitization plan for each partner until end of September - IMAC: will make a hierarchy for the user interface (navigational structure) in the next 2 weeks. - MOT: portal design (if possible until mid of September for the 1st review a 1st version of the user interface (without functionality, only the desigh)) - AIT: add a demo section to the Regnet web-site. |
| 9:15 | VALT | SOAP/XML will be used for communication between modules and Regnet connector Regnet Connector will be added to all diagrams EbXML promoted SOAP as transport protocol List of preferred technology for each subsystem (Will be inserted in IR 1.4.1) recommended Tools: LINUX RedHat ANT VISIO (UML Use Cases) each partner add a list of tools to his subsection in IR1.4.1 chapter 5. In word files figures created with word are preferred (except UML diagrams – do them with your UML tool (Rose, TogetherJ, Visio, …) Discussion on 1.4.1 (there is no common notation, if diagrams get more detailed and fine granular e.g., class diagrams, UML notation should be used) 1st versions of interfaces between the single nodes until 1st week of August. |
| 13:30 |  | Lunch break |
| 15:00 | All | To do List for IR 1.4.1 See IR 1.4.1 Version 4 |
| 15:30 |  | Quality Assurance: - Regnet specific parts in main part and general things into appendix - Task Briefs = Previews, Deliverable i (i=1..17) = Targets - measurement/criteria if preview meets a target are needed - 2 levels of criteria: technical and general TIP (Technological Implementation Plan) MOT’s task is to collect contributions from partners and the editing work) |
| 16:00 |  | End of Meeting |

# Action List

| Number | Action / To Do | Task/WP | Responsible | Date |
| --- | --- | --- | --- | --- |
| A 001 | modify IR 1.4.1 according to meeting results | T 1.4 | VALT | 2001-07-24 |
| A 002 | User Requirements / Use Cases from Content Provider Group (IR 1.1.) | T 1.1 | IMAC | 2001-07-20 |
| A 003 | Preparation of contributions to IR 1.4.1 (& sending the contributions to VALT) | T1.4 | ALL | 2001-08-01 |
| A 004 | Integration of contributions into IR 1.4.1 + evaluation  to do list for partners whats still missing | T 1.4 | VALT | 2001-08-08 |
| A 005 | Update of contributions to IR 1.4.1 (& sending the contributions to ZEUS) | T 1.4 | ALL | 2001-08-27 |
| A 006 | Integration of updates into IR 1.4.1 (& and sending new document to VALT) | T 1.4 | ZEUS | 2001-09-04 |
| A 007 | First version of D2 send to all partners | T 1.4 | VALT | 2001-09-10 |
| A 008 | hierarchy for user interface (navigational structure) | WP1 | IMAC | 2001-08-03 |
| A 009 | read IR 1.3 and give comments/further contributions if necessary | T 1.3 | ALL | 2001-08-03 |
| A 010 | deployment diagrams showing the distribution of regional nodes | T 1.4 | AIT | 2001-08-03 |
| A 011 | fix responsible partner for “Procurement Invocation node” | T 1.4.3.2 | VALT & ZEUS | ASAP |
| A 012 | digitization plan for each partner |  | IMAC | 2001-09-28 |
| A 013 | first version of user interface (portal) | T 1.4.1 | MOT | 2001-09-10 |
| A 014 | add demo section to Regnet web-site | T 7.1 | AIT | ASAP |
| A 015 | edit IR 7.2: Regnet specific parts in main part and general things into appendix | T 7.2 | MOT | 2001-08-03 |
| A 016 | collect contributions to TIP and editing work | T 5.1 | MOT | 2001-08-17 |

# Appendix

Here you can see to tables which were created during the meeting. For further details see next versions of IR 1.4.1 (version 4 and higher).

| Nodes |  |  |  |  |
| --- | --- | --- | --- | --- |
| Nr | Name | abbreviation | responsible partner | proposed technologies |
| 1 | Repository Management | RM | SPAC | PHP/JAVA, XMLDB |
| 2 | Reference System | RS | AIT | JAVA, XMLDB |
| 3 | Knowledge base access | KB | SI | JAVA |
| 4 | Data Generation | DG | SPAC ? AIT | PHP |
| 5 | Search & Retrieval | SR | AIT | JAVA |
| 6 | e-Business | EB | ZEUS | PHP |
| 7 | Product Catalogue Management | PCM | ZEUS | PHP/JAVA |
| 8 | Electronic Publishing | EP | SR | JAVA |
| 9 | Procurement Invocation | PI | ZEUS or VALT | PHP/JAVA |
| 10 | Portal | PO | MOT | JAVA |
| 11 | Regnet Connector | RC | VALT | JAVA |

Table 3-1 Definitions

| Connections between Regnet nodes |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
|  |  | RM | RS | KB | DG | SR | EB | PCM | EP | PI | PO | RC |
| 1 | RM |  | x | x | x |  |  | x |  |  |  |  |
| 2 | RS | x |  | x |  | x |  | x |  |  |  |  |
| 3 | KB |  |  |  |  |  |  |  |  |  |  | x |
| 4 | DG | x | x | x |  |  |  | x |  |  |  |  |
| 5 | SR |  | x | x |  |  |  | x |  |  |  | x |
| 6 | EB |  |  | x |  | x |  | x | x | x |  | x |
| 7 | PCM |  | x | x |  |  |  |  |  |  |  |  |
| 8 | EP | x |  | x |  | x |  |  |  |  |  |  |
| 9 | PI |  |  | x |  |  |  |  | x |  |  |  |
| 10 | PO | x |  | x | x | x | x |  |  |  |  |  |
| 11 | RC |  |  | x |  | x | x |  |  |  |  | x |

Table 3-2 Connections

Read Table 3-1 as follows:

“x” denotes that a node from the left side uses/needs functionality from node at the top (example: node 8 “Electronic Publishing” needs functionality from node 5 “Search & Retreival”).