REGNET-IST-2000-26336

Project Meeting Graz

Summary of the main achievements

# Portal issues

The integration and the presentation of all existing tools (in order to use the tools starting from one site) is the most important task to be undertaken in the next 2 weeks. Responsible partners are (mainly):

MOT	for the technical integration and the portal design,

IMAC	for the functional integration and the control of the whole process,

VALT	for the overall control as WP leader,

Technical partners for the provision of the different tools needed,

In order to achieve the goals and to visualize the progress two web sites are needed: an internal one in order to access and use the tools and an external one which should serve as a portal site for the end user.

Description of the portal site (enduser access)

On the basis of the mockup presented by VALT the following services were discussed and priorisized according to the following phases:

1: End of March

2: End of June

3. End of September

In order to revise the existing Mockup the following procedure should be suggested:

- Recommendations for the revision (Portal working group in Graz, feedback already given to MOT),

- Revised design for the 5 portal templates needed (considering general portal functionalities and features of the used Portal Software), (MOT)

- Input from content Providers:

- Maps, landscapes etc. to be used for the first side of the portal,

- Images and texts to illustrate and fill the main service categories

Time schedule: New portal templates & integration of existing functionality: End of March, revised graphical design for the whole portal (Mid of April). Afterwards: decision about further revisions in  order to set up an attractive web site.

Further comments: Core services were selected. The main portal templates and the necessary elements on each page (e. g. navigational aids, graphical presentation were formulated) were defined. MOT has now a first example to orientate on (screenshots). The general structure were outlined in the "Structure of navigation for the REGNET web portal" (see attachment). The naming of categories and especially sub categories is not finally definded, the portal must be flexibel enough to handle further changes.

For further best practice examples see RN_11v07_IMAC_description(cases).doc.

Description of the portal site (administrative access)

In order to present all available functions (tools) and to be able to the test the tools an administrative "portal" site should be developed. The site is intended to serve as central access point for the content providers in order to input, edit, delete all kinds of data. For the later on "regular" operation content input resp. publishing procedures and responsibilities (roles/partners, editorial board) must be defined.

The structure of this internal page is defined (see attachment) - "Structure of navigation for the REGNET Webportal, professional usage".

Core services/tools of the REGNET system/portal and responsibilities

| Number | Group/Category | Description/Tool(s) | Responsible |
| --- | --- | --- | --- |
| 001 | General functionalities |  |  |
|  | 2 Language support | Must be considered from the beginning on, even though the first version will be only in English and personalization features - if any - will be very simple (according to the functions provided by the portal software). Must be expanded according to requirements (to be worked out) | MOT |
|  | 1 ff. Personalisation features |  | MOT Requirements: Portal working group |
|  | 1 Login | At least: registration as new user, login for registrated users (end user, professional). Must be expanded according to membership model(s) (to be worked out) | MOT AIT, TINC, VALT |
|  | 1 Navigational aids | According to the "State-of-the-Art" (e. g. visualisation of actual position, usage of navigational symbols, home button, ...) | MOT |
| 002 | Section: News and Info |  |  |
|  | 1 Newsboard News about content, technical development and collections. First phase: Information diss. actions. 3 Later on: according to publishing concept (to be defined) | News stored in TeXtML server (doctype News) (Metadata already defined) | Tool: AIT Content: SPACE Process definition: CPs |
|  | 1 Guestbook |  | VALT |
|  | 1 About General project information. Profiles of all partners. | Project Information: static content site. Profiles :could be stored in TeXtML server (doctype profiles) | Tool: AIT Content: SPACE, partners (WP 1) |
|  | 1 Address Book 1 Addresses of all partners. 2-3 Addresses of others, suppliers etc. | Address Information: static content site. Addresses could be stored in TeXtML server (doctype addresses) (Metadata already defined) | Tool: AIT Content: CPs |
|  | 1 Forum |  | AIT |
|  | 1 Membership information | Membership models must be worked out, for phase 1: first information about registration/services for user: at least partner (content providers) and end user). Further specification in 2 and 3 | Content: SPACE |
|  | 3 Job offers |  |  |
|  | 1 Personalisation: see above | Information about features |  |
|  | 1 Feedback (also as a permanent function) |  | AIT |
| 003 | Section: Search & Collections | The categories listed below should represent the features to be offered in this section. "Naming" must be finalised - also depends on arrangement of the site |  |
|  | 1 Topic Explorer | Browse topics | SI/CERT |
|  | 1 Collections | Browse collections: 1. Information about collections (doctype collections) 2. Access to individual databases (?) | AIT Content: CPs, WP 1 |
|  | 3 Virtual Tours | Output to be generated on the basis of publishing tools | SR |
|  | 1 Search |  | AIT |
|  | 1 Search Guide (Help) | Basis Information | AIT/others |
|  | 2 Personalisation of Search (when user profiles will be supported) |  | MOT/AIT |
|  | 2-3 Copyright Information |  | ? |
| 004 | Events & Exhibitions |  |  |
|  | 1 Calendar | An open source calendar | VALT ? |
|  | 1 Suggest Event |  | VALT |
|  | 2 Virtual Exhibitions & Tours | Output to be generated on the basis of publishing tools | SR |
|  | 3 Tickets | Links to ticket offices etc. Link Information could be stored in TeXtML server (doctype Links) (Metadata already defined) | AIT Content: CPs |
| 005 | Education & Research | Detailed concept must be worked out. | ? |
|  | 1 Event Calendar +registration | See above: calendar with registration features | VALT? |
|  | 1 Forum |  | AIT |
|  | 2 Teaching Resources (E-Learing Material, Virtual Classrooms etc.) | Link Information could be stored in TeXtML server (doctype Links) | AIT Content: ? |
| 006 | Shop & Business |  |  |
|  | 1 Online-Shop |  | ZEUS |
|  | 2-3 Online Auction |  | VALT |
|  | 2- 3 Procurement For 1st phase: general information about the idea. | Tools available, but not partners | VALT (tools) Business models: VALT |

# Attachment: Personalisation features

Overall goal: to allow to set up a personalised version of the whole system "My Regnet"

Simple features:

- Subscribe to newsletter(s): predefined channels

Levels of personalisation:

- Select functions to be displayed of login in

- E. g. Activate/deactive functions

- E. g. own navigational structure

- E. g. arrangement of categories

- Personalised Content (Select, store and publish)

- My Collection

- My Virtual exhibition

- My Calendar

- My Address Book

- My Bookmarks

- Definition of areas of interest (push services)

- Personalisation of search

- Individual search settings (search fields, options, change defaults),

- Store searches

- Define Profiles

- Rerun Searches

- Delivery of search results (e. g. email)

- Personalised Layout

# Attachment: Portal Structure v1 Enduser View

Comments: Reflect the general functionality of the system. Additions and changes were discussed in Graz (to be considered).

# Attachment: Portal Structure Administrative View

Comments: Reflect the general functionality of the system. Additions and changes were discussed in Graz (to be considered).