REGNET-IST-2000-26336

Project Meeting Minutes Technical Meeting Graz

Monday, 2002-03-18

| PTG-YY-##/Pos | Time | Issue | Attach |
| --- | --- | --- | --- |
| PTG-09-01/001 | 09:00 | Opening of the PTG by AIT Time schedule until review meeting at the 17.10.2002 for D5 was introduced – a first version needs to be delivered by middle of April. Amendments to the Document are possible until end of June. SPAC and AIT agreed to reduce the technical contribution of SPAC to the integration of the OpenHeritage Collection Management System into the REGNET technical infrastructure. |  |
| PTG-09-01/002 | 09:30 | Presentation of the Status of work by VALT Conclusion: Development is about 4 weeks late according to the criteria defined in Barcelona meeting. Status of IR2.2: There are contributions missing of several partners. In addition to IR2.2 a user manual (online) and a installation guide is needed. Discussion: Data Entry implementation will be switched to ASP.NET for a better SOAP conformance. Due to that a Linux integration of Data Entry is not possible for now. This might be changed when the TeXtML server is replaced by a dbXML server. Multi Channel issues: No data entry via WAP Handy will be provided. By end of march a Web-Portal version will be available. |  |
| PTG-09-01/003 | 10:10 | Presentation of the functional Mock-Up by VALT Discussion about the priority of the different functionalities and priorisation of functionalities (priority 1 functionalities are due end of march, 2 end of June, 3 end of September) – the priority is shown in brackets: News & Archive (1): On the regnet.org and CSC level; content for the News & Archive section should be produced out of the dissemination activities of REGNET. Due to that SPAC will be responsible for this part in the first version. The news & archive section should be structured in 3 sub areas: content, collections (i.e. news about the content collections of the partners), technologies (news about technical developments / changes of the REGNET system) The news entry will be provided by the Data-Entry tool of AIT. The news content will be stored in the TeXtML server and accessed via a S&R query. On this basis news pages will be pre-generated for now but might by dynamically generated in a future Protal version. Search & Browse: Theme explorer (1): A theme browser for searching topics should be provided by end of march Collections (1): A description of each collection should be made available through the TeXtML server (access via a S&R query). Each partner must support a description of the available collection. Virtual Tours (3): A search facility for tutorial tours and predefined tours should be made available. The virtual tours themselves might be produced via the publishing component of the REGNET system. Search (1): Functionality for searching the REGNET collections. Search guide (1): A simple search guide will be provided for the 1st prototype. Search profile (2): Search profiles will be available in the second version of the REGNET system, when the portal component supports user sessions. Copyright information (2): A description of the general copyright issues within REGNET will be given for the 2nd REGNET prototype. Events & Exhibition: Event Calendar (2): The Data Entry will make the entrance of event information possible for the 2nd REGNET prototype. Multilinguality (2) is very important for these issues – multilingual input can come from partners (for translation of user interfaces and content). Virtual exhibition (2): Virtual exhibitions are seen as the internet version of an real exhibition. It will be evaluated how far the publishing component can be used for defining virtual exhibitions. Virtual tours (2): Virtual tours are seen as the presentation of a collection of one partner. These presentations might be media rich. The applicability of the publishing component will be evaluated. Tickets: A link to ticket information, ticketing systems can be incorporated; ticketing itself is out of the scope of REGNET project. |  |
|  | 10:50 | Coffee break |  |
| PTG-09-01/003 | 11:00 | Info & Services: Forum (1): The forum system of AIT will be used in the first prototype. Guest book (1): VALT will incorporate a freeware guest-book system. Address book (1): Will be provided by AIT out of the TeXtML server – content is generated via the Data Entry system. Job offers (3) Membership: There will be a general info about the functionalities provided by REGNET for different users (1) but the description according to a business plan needs to be postponed until September (3). AIT, TINC and VALT are responsible for this task. Feedback (1): Input of user feedback will be provided by VALT. Personalize (1): In the 1st prototype the functionality of the portal software will be used to activate / deactivate different portlets. Further personalization issues have to be defined by content partners TARX, IMAC, ONB. Education & Research: A training catalogue will be provided by VALT which offers the possibility of subscription to a course. Event calendar for courses – will be incorporated similar to the Event Calendar. Set-up of cooperative thesauri development via the Data Entry will be provided by AIT. Feedback, Forum will be set-up for this area as well. Teaching material – generation of teaching material was not discussed. VALT, IMAC and ONB will provide a detailed proposal for this section. IMAC is responsible for the controlling of the functional delivery of the described sections. It was agreed, that all partners adopt their User interface language to BRITISH English. Procurement (2): Current functionality is sufficient for 1st prototype. Discussion for 2nd prototype functionality pending (will be coordinated with eBusiness). Auction (2): 2nd prototype needs to support the entering of new auctions, submission of bids and viewing of bids. E-Shop: As ZEUS was not available for presentation / discussion on 18.3. the discussion was postponed (partner AIT). Layout (1): The layout of the current Portal needs to be adopted. The structure of the mock-up is ok, but a start page should be integrated. Adoptions will be made by VALT and MOT. e-Publishing: There will be a portlet for integrating the publishing component. Integration is done by SR. |  |
| PTG-09-01/004 and PTG-09-01/005 | 12:50 | Presentation of status of work by MOT - Portal. Open issues/tasks will be distributed by VALT. |  |
|  | 13:25 | Lunch break |  |
| PTG-09-01/004 and PTG-09-01/005 | 14:15 | Presentation of status of work by AIT - Search & Retrieval. Open issues/tasks will be distributed by VALT. |  |
| PTG-09-01/004 and PTG-09-01/005 | 14:50 | Presentation of status of work by CERT / SI - Ontology. Open issues/tasks will be distributed by VALT. |  |
| PTG-09-01/004 and PTG-09-01/005 | 15:50 | Presentation of status of work by SR - e-publishing. Open issues/tasks will be distributed by VALT. |  |
| PTG-09-01/004 and PTG-09-01/005 | 16:00 | Presentation of status of work by VALT - Procurement & Delivery. Open issues/tasks will be distributed by VALT. |  |
| PTG-09-01/006 | 16:30 | Discussion in groups |  |
|  | 19:00 | Closing of first day |  |

Tuesday, 2002-03-19

| PTG-YY-##/Pos | Time | Issue | Attach |
| --- | --- | --- | --- |
| PTG-09-01/008 | 09:15 | Opening - AIT Planing for the second meeting day: Material for the REGNET System Integration plan Documentation plan |  |
| PTG-09-01/009 | 09:55 | Subgroup discussions |  |
|  | 10:15 | Coffee break |  |
| PTG-09-01/009 | 10:30 | Subgroup discussions |  |
|  | 12:15 | Lunch break |  |
|  | 13:40 | Plenary session Planing of next meetings: 29./30.4. technical meeting either in Turin or Toulouse - feedback from MOT needed. Theme of this meeting will be the functionality of the 2nd prototype of the REGNET system. June: PMG meeting. Theme final version 2 of the REGNET system. August: Content Meeting 17.10. Review Meeting in Luxembourg. Preparation of the meeting on 15./16.10. |  |
|  | 14:35 | Closing of 2nd day. |  |