REGNET-IST-2000-26336

Project Meeting Minutes Technical Meeting Turin

Monday, 2002-05-13

| PTG-YY-##/Pos | Time | Issue | Attach |
| --- | --- | --- | --- |
| PTG-10-01/001 | 09:35 | Opening and welcome (MOT) |  |
| PTG-10-01/002 PTG-10-01/003 PTG-10-01/006 PTG-10-01/012 | 09:45 | Presentation of Agenda and general issues(AIT) Reporting of efforts has to reflect the real effort spent. If efforts can not be used a shifting of effort is possible The European Commission can control efforts in form of individual audits Please be careful in the reporting of Cost Statements. Several Cost Statements are sent back and forth between AIT and the partners several times which implies a huge overhead on the side of AIT. Mr. Koch thinks that technical development is about 6 weeks late; there is a buffer for development until June and in WP4. However, not all partners have effort in WP4 so the demonstrator functionality must be available end of June. AIT has taken up negotiations with commercial companies for integration of their products into CSC infrastructure as future business will also rely on commercial software. An example already used for the S&R component is the Textml server. Due to that CSCs might offer functionalities like e.g. CD-ROM production to their content providers on basis of this software. The goal of this meeting is to identify the status of all Use Cases according to the available functionality. A ranking of the Use Cases is made from 0 - 5 quality levels: 0 - functionality is not implemented 1 - specification of functionality in UML is available 2 - functionality is available but not usable for end users 3 - functionality is available but some important features are not avialable 4 - functionality is available but some minor features are not available 5 - functionality is fully available Status of task 2.3, 2.5 (AIT): There might be the possibility to apply a project as REGNET follow up in the 6th framework program. The problem with this solution is that small companies will unlikely be accepted as coordinators. Due to that there might be the option to form a dedicated legal entity for the further developments within the 6th framework. An example for such an organization is the Research Library Association in the United States. T2.5: The Commission agreed to extended D6 till end of June; IMAC is now WP leader. Status of task 2.4, 3.2 (VALT, AIT) Each possible CSC needs to provide the necessary technical infrastructure, the necessary software components and content. Possible service Centers for the demonstration phase therefore might be: TARX, AIT, IMAC, ICCS, CERT VALT will send out and collect information from these partners according to the necessary infrastructure |  |
|  | 10:35 | Coffee break |  |
| PTG-10-01/004 | 11:00 | Presentation of status of T2.4; VALT will derive an ebXML process from the results of T2.4 to be able to set up the ebXML procedures for the processes later on. |  |
| PTG-10-01/005 PTG-10-01/007 | 11:25 | The validation of the REGNET system (T3.1) will be extended to July / August as the development will be finished end of June. IMAC and VALT will prepare an evaluation plan until the PMG meeting in June as basis for a validation procedure discussion. The evaluation is therefore split in 2 steps: 1st is the evaluation according to the Use Cases which will be started in this meeting and checked in the next 2-3 weeks by AIT, 2nd step is the validation through the content providers which will be discussed in the PMG meeting in June. AIT issues a request that the integration of the different components should also be made on the data access level to be able to have a common API for accessing the data of the REGNET components, e.g. PCM and eProcurement. In this issue the integration of external resources like web-sites should also be considered. The S&R approach of AIT will be extended from XML support to support of relational databases. In a similar way other data sources could also be integrated. VALT adds that for the version 2 of the REGNET system the integration should be refined on the module level and in further developments a homogenous data access can be considered. |  |
|  | 12:30 | Lunch |  |
| PTG-10-01/008 PTG-10-01/009 | 14:00 | General issues: Multilingual support should be provided for English, Dutch, German, Swedish, Cyrillic and Spanish. Translation effort can be done by native speaking partners. Each partner provides a procedure for internationalisation of its module, i.e. how multilingual resources are linked to integrated into the module to add further language support. This will be done by each partner until June. Presentation of Status of work and ranking of Use Cases according to the recommended quality levels. Portal: issues arose dealing with the portal architecture (distributed or centralised). Different options were presented by MOT. The partners agreed that there will be multiple portals with a related ontology node. Information like e.g. the user profile are communicated between these local components. There is one central ontology which synchronizes necessary information on the local ontology nodes like e.g. user profile and log in information. For securing the access to modules and portals a secure protocol support of the modules will be needed (like https) The user log in information (= global user id) is sent to the modules via url coding by the portal. The module can access the ontology for further details related to the provided user id (like e.g. log in, pwd, e-mail, etc.) |  |
|  | 16:35 | Coffee break |  |
| PTG-10-01/008 PTG-10-01/009 | 16:50 | Continuation of status of work presentations. Data entry: data entry can be used to store all kind of information, not only regnet.dtd structured data. Therefore other modules, like ontology, are able to administrate their information using the functionality of the data entry component. The current Textml interface for adding, deleting, changing information will be enhanced with an SOAP interface. Quality ranking of use cases |  |
|  | 19:30 | Closing of first day |  |

Tuesday, 2002-05-14

| PTG-YY-##/Pos | Time | Issue | Attach |
| --- | --- | --- | --- |
| PTG-10-01/008 PTG-10-01/009 | 09:15 | Continuation of status of work presentations For different modules an adaptation of the user profile might be necessary (e.g. for storing eBusiness information). Due to that each partner shall provide the needed user profile information to MOT as soon as possible. Presentation of PCM and eProcurement component. AIT identified the need to integrate the eBusiness components by identifying a common technical and functional architecture. Quality ranking of use cases |  |
|  | 11:30 | Coffee break |  |
| PTG-10-01/008 PTG-10-01/009 PTG-10-01/016 | 11:45 | Continuation of status of work presentations Presentation of publishing component Quality ranking of use cases AIT pointed out that scenarios for the different modules should be worked out for presentation at the PMG meeting. As there was no feedback from SPAC for now, the integration of the index+ server as well as the integration of SPAC into publishing component development are not considered to take place. |  |
| PTG-10-01/006 | 12:30 | To support the evaluation AIT suggested to map the demonstrator functionality available to the content provider use cases for each module. Meanwhile the content providers should rank the use cases according to priority of the use cases because the use cases model not only technical use cases but also organizational use cases not supported through software. Jean-Pierre Lorre will send out the UC. |  |
|  | 12:45 | Lunch break |  |
| PTG-10-01/010 PTG-10-01/013 PTG-10-01/015 PTG-10-01/017 | 13:30 | Presentation of the increments and adoption of increment functionalities by VALT. The new version of the increments document will be sent out by VALT. MOT once more pointed out that the internationalization guidelines need to be provided by each partner. The general process could look like this: The module gets the user ID form the portal The module looks up the user profile in the ontology The module extracts the preferred language from the user profile The module presents the data, interface in the preferred language. AIT annotated that languages should be encoded according to the ISO language code AIT concretized the scenarios for the PMG meeting in June for eBusiness (co-operative planing of an exhibition) and publishing (co-operative planing of MM products) MOT presented the different possibilities for integrating WAP into the system: MOT implements the interfaces and the access logic to the modules - this solution produces initially fast results but is very hard to maintain and therefore should not be considered for implementation The different modules provide an XML description of the visual display of the components results which then is transformed through XSLT by MOT. This solution might cause additional overhead in this phase but is easy to enhance and administrate. AIT will provide a WML interface for the S&R component to MOT. MOT should clarify if some sample devices of WAP handies could be made available for the evaluation phase. MOT pointed out that each partner who wants to test the functionality would need a GPRS enabled SIM card. MOT will provide further information on this issue. |  |
| PTG-10-01/010 | 14:55 | Discussion of the portal architecture. The portal will be structured as follows: There is one web page for entering different CSC, i.e. the global portal. The site can be placed under CSC Europe The CSC Europe node acts as dispatcher and redirector to the local CSCs. The redirection can be done automatically if possible. Each local CSC portal has its own user information stored in the Jetspeed database. In addition each local node has its own ontology which is replicated of a global master ontology. Communication between portal and ontology will be enhanced to SOAP (from RMI). |  |
| PTG-10-01/015 | 15:30 | Peer discussion |  |
| PTG-10-01/010 | 16:15 | CSC profile questionaire will be sent out and collected by VALT User authentication will also be role based. Due to that each module should send the roles needed to MOT. For now the roles Administrator, Supplier and Simple user are available. |  |
| PTG-10-01/018 | 16:30 | Closing of 2nd day |  |