REGNET-IST-2000-26336

2001-10-26 Cluster Meeting Minutes

| Type and Name of Meeting | RN-OH Cluster Meeting |  |
| --- | --- | --- |
| Date of Meeting | 2001-10-26 |  |
| Place of Meeting | Brussels Royal Library Keizerslaan / Boulevard de l’Empereur 4 1000 Brussels |  |
| Code Name | RN_CLUM01v01.doc |  |
| Version | V01 | draft  final  |
| Attendants | OpenHeritage MUS: Mr. Hub Kockelkorn SSL: Mr. George Mallen SPAC: Mr. Stefano Cuomo, Ms. Flavia Saettone Regnet AIT: Mr. Walter Koch SR: Mr. Christian Eichinger IMAC: Mr. Josef Herget |  |
| Contact Person | Walter Koch kochw@ait.co.at Flavia Saettone flavia.saettone@spacespa.it |  |
| Version Log | Version 01 (2001-10-31) |  |

Table of Contents

1	Introduction	2

2	OpenHeritage and Regnet Review Meetings: the issues related to OH-RN Clustering	2

3	Analysis Section 10 “Clustering” (OH and RN Annex 1)	3

3.1	Integration of technical tools	3

3.2	Legal framework	3

3.3	TSCs	3

3.4	Portals	3

# Introduction

The original agenda has been modified at the beginning of the meeting.

The participants decided to start the discussion with a summing up of the remarks made by Mr. Hoorens and by Mr. Pascon and Mr. Bouillot (the reviewers) during OH and RN Review Meetings.

Walter Koch and Stefano Cuomo made a recapitulation of the two meetings, with special attention to the issues concerning the Clustering.

On the basis of the remarks made during RN Review,  the participants agreed to carry out in-depth analysis and interpretation of Section 10 “Clustering” of RN and OH Annex 1.

# OpenHeritage and Regnet Review Meetings: the issues related to OH-RN Clustering

Stefano Chumo, Hub Kockelkorn and George Mallen related that no particular attention had been devoted to the Clustering activities during OH Review meeting.

During RN Review meeting, on the contrary, the Clustering represented one of the major issues addressed. Walter Kock, Hub Kocklekorn and Flavia Saettone reported the principal points arisen out of the Review meeting.

The following suggestions framed by Mr. Hoorens and by the Reviewers have been discussed:

- to fix a schedule for Cluster meetings

- to define a plan in order to fulfil Section 10 of Annex 1

- to draw up a report analysing the similarities and the differencies between RN and OH from the user’s point of view, in order to monitor the developments of the two projects in the perspective of the implementation of their results.

- The participants decided to regularly organize Cluster meetings on the occasion of RN and/or OH project meetings. A meeting is scheduled in Spring 2002 on the occasion of a RN project meeting. In the meantime, the participants will begin to exchange technical information and documents. Informal meetings have also been foreseen.

- The exchange of documents (Deliverables or selected parts of them) has to be planned according to the guidelines defined in Section 10. All the participants recognized that the provisions of this Section present some abiguity. Hub Kocklekorn and Walter Koch suggested to carefully analyse Section 10 in order to provide a common interpretation of its provisions. The need for a clear interpretation is justified by the fact that the activities carried out by the two projects until now show several differencies which could not have been foreseen when the Clustering was established. The differencies mainly concern:

  - the technical specifications (Walter Koch and George Mallen underlined the fact the solutions envisaged by RN and OH are based on different technologies: the integration of technical tools described in Section 10 need to be reshaped)

  - the business models (the creation of a dot com by OH and the establishment of a no-profit organization at the end of RN entail a divergence in the definition of the business models; this divergence is bound to be reflected in the activities related to the TSCs and to the Portal).

Starting from these general comments the participants decided to analyse in detail the four areas of work described in Section 10 of Annex 1 (see below Part 3).

- The guidelines for a report analysing the similarities and the differencies between RN and OH from the user’s point of view will be provided by MUSEON as indicated by the Reviewers. Hub Kocklekorn will wait for the Report of RN Review in order to plan this new Clustering activity (not included in Secion 10).

# Analysis Section 10 “Clustering” (OH and RN Annex 1)

The four Clustring areas identified in Section 10 have been carefully analysed by the participants in order to plan the exchange of documents necessary to the fulfilment of the contractual provisions.

## Integration of technical tools

The integration of Index+ in RN architecture has been discussed by Walter Koch and George Mallen. RN needs an interface for Index+ for the database access. A technical meeting between George Mallen (SSL) and Walter Koch has been planned: OH will provide RN with the interface requested (API definition of Index+).

## Legal framework

For the definition of its legal framework OH will use the results of the research carried out for RN Interim Report 1.5 “Setup of a legal framework”; RN Interim Report 2.3 “Setup of the legal framework” will be available for OH at the end of March 2002: OH will use the templates for contracts defined by RN, thus implementing the solutions designed by RN.

The socio-economic models developed by OH will be made available to RN through the following OH deliverables: D21, D22, D5.

## TSCs

The standards for metadata collections defined in RN Interim Report 1.3 will be made available for OH.

## Portals

The buisiness models: given the divergence of the models foreseen by the two projects, no exchange of documents has been planned in this area.